Staged Rollout Report
The Early Adopter team should fill the “grey” areas
NGI	NGI_UK
Site Name	UKI-LT2-QMUL
EA team names	Christopher J. Walker
EA team contacts	C.J.Walker@qmul.ac.uk
Product	StoRM	Version	1.8.2	RT ticket ID	3489

The “outcome” is one of: OK, WARN, FAIL, NA (Not Aplicable), Nver (Not verified/Not tested).
Copy/paste any results from your commands where you see fit.
Metric	<OK|WARN|FAIL / |NA|NVer>	WEB URLs, Command used, other comments / (please always fill this table with as much information as possible, and as you see fit)
Release notes and other / documentation	WARN	The documentation is incomplete - but is getting better. Notably, I haven't been able to get the https module working.
Installation or upgrading (specify which)	OK	Upgrading from 1.7.1 (with patches)
(RE-)configuration (if using yaim, specify command used)	WARN	/opt/glite/yaim/bin/yaim -c -s site-info.def -n se_storm_backend -n se_storm_frontend -n se_storm_gridftp / Sometimes this seems to hang.
Functionality (including start stop of deamons, and which)	WARN	/etc/init.d/storm-frontend-server restart – sometimes doesn't actually start the frontend. I ended up killing processes rather than waiting for
iSAM/Nagios/Gstat or any other monitoring framework / (specify the name of the machine)	NA	NA
Interaction integration with other components (specify which)	NA
Behaviour in production environment (after a few days). Specify VO’s using the service when applicable	FAIL	Fails to work when globus upgraded to latest EPEL version. / On a machine with the older version of globus, has coped fine in the production environment at QMUL for over a week. Furthermore, it is an improvement as the slow memory leak in the previous version seems to have been eliminated. It has delivered over 500 000 files in the last week in production. / If it were not for the globus issue, I'd be recommending this for production. I am testing a newer gridftp (compatible with the latest globus) on a test machine – and that works fine.
GGUS tickets opened: please insert the URLs of the tickets	NA
Log files: usefulness, clarity, etc., any other comments on where/how to improve them.	OK	It would be useful if the DN of the user placing the file on the storage were recorded as an extended attribute – otherwise finding this relies on searching through logs and matching them up with the file.
Error messages: please specify or comment any issues with error messages, if they are not correct, not clear, useful, etc. .	Nver	I didn't encounter error messages, so have no comment here.

Overall
I must recommend that this fail staged rollout due to the incompatibility with globus. If this issue is fixed, I would recommend it be rolled out as a definite improvement on previous versions..

The documentation needs some work, but the developers have (rightly) concentrated on product stability and bug fixes.

[root@se03 ~]# rpm -qa | grep storm
storm-xmlrpc-c-1.25.10-1206.2181.sl5
yaim-storm-4.1.8-1.sl5
storm-globus-gridftp-server-1.1.0-6.sl5
storm-xmlrpc-c-client-1.25.10-1206.2181.sl5
storm-frontend-server-1.7.3-1.sl5
storm-backend-server-1.8.2-2.sl5
storm-frontend-server-debuginfo-1.7.1-5.sl5.dbg
storm-dynamic-info-provider-1.7.4-1.sl5