| Details of the document being reviewed |  |  |  |
| --- | --- | --- | --- |
| Title: | Software Provisioning Process | Doc. identifier: | EGI-MS512-SA2.2.doc |
| Project: | EGI-InSPIRE | Deliverable identifier: |  |
| Author(s): | SA2 | Date:22/06/2102 |  |

| Identification of the reviewer |  |  |  |
| --- | --- | --- | --- |
| Reviewer: | Markus Schulz + Michel Jouvin |  |  |

General comments: A well written document, following a logical structure and not plagued by language issues. The focus of the process is on formal aspects (conformity), there the text is very concrete, on the functional and performance related criteria it is less clear. The flow of tickets and formal feedback loop has been well defined and the experience from the first year is reflected in the proposed changes. Furthermore an indication of what timelines are expected would be helpful for users and software providers. The process controls the flow of software from the producers to the sites, always assuming that all major problems can be identified before the end of the limited Staged Rollout. From then on there is no description of how rollbacks should be handled. If there is the assumption that rollbacks are handled by roll-forwards, then this should be mentioned. The process suggests that the users provide requirements concerning testing and validation. This is useful, but doesn't cover all the needs of the "power" users. The LHC experiments have the non-negotiable requirement that new releases should not break their production. While they have been willing to adapt their software to changes in the middleware, they need an opportunity to test with their production system at scale ( the document states on page 15 second paragraph: "to be discovered at small scale". The problem is that it is not practical to reproduce these environments to be run by validators. The document describes the different classes of changes ( major, etc. ) and mentions backward compatibility and how the process is adapted to the different classes. What I couldn't find is how the introduction of non backward compatible changes on a distributed infrastructure will work in practice and how the legacy versions are phased out. The description of the concepts and tools behind the virtualized testbed makes an interesting read and it seems to be a really nice system. However, there might be a bit too much detail for the scope of the document. In some places problems are stated, but the potentially underlying causes aren't discussed. As a consequence, without further background information, improvements might appear to be not well motivated ( while in fact they are).

Response from author: …..

Additional comments (not affecting the document content) e.g. recommendations for the future ……

- Detailed comments on the content: see also comments inline in the document…

| N° | Page | § | Observations | Reply from author (correction / reject, …) |
| --- | --- | --- | --- | --- |
|  | 8 | First bullet | "EMI will not be providing ..... for EMI2 onwards" This states a fact, but doesn't say anything about EMI's reasons. A few words would be good on this, |  |
|  | 9 | First bullet, dealing with the change of notification. | The motivation isn't clear. Couldn't this change be transparently implemented in GGUS? |  |
|  | 10 | Phase 3: EA teams choose more freely when..... | Isn't there a risk that components are left out in the cold for too long? How are the end users involved? |  |
|  | 11 | Last bullet: | how are the security releases communicated? Emergency updates need to be "pushed".. |  |
|  | 12 |  | Requirements are mentioned for Quality Criteria from users and sites. How are they collected ( GGUS)? How are they prioritized and what is the decision process to include a specific request? |  |
|  | 12 |  | I like the approach to treat small and deep changes differently :-) There is a definition of non backwards compatible changes missing. Here an example: Service X version 1.1, exposes to the user interface y. X has long term state, as a catalogue, SE, etc. The new release of the service x , version 1.2 still exposes the user interface y. For efficiency reasons the schema of the state has changed. Is the move from 1.1 to 1.2 backward compatible? The user might agree, the site admin disagree. |  |
|  | 14 |  | as stated above, nice work, maybe too many details. |  |
|  | 15 |  | given the importance of this step it should get more room than this one page. Currently most core products are relatively well behaved during synthetic testing and real issues show up at scale or in unforeseen environments. This makes the "staged rollout" the main line of defense. Staged means in stages, that means small, medium, large scale. The described process looks more like a deployment/configuration test. How are the users involved? How to we get complete workflows tested by the end users ( especially the large scale users) ? The described challenges concerning EAs are in good agreement with my observations. It would be good to try to explain the reasons for this. Why are sites reluctant to volunteer? Why don't they react quickly? What do get sites out of their EA involvement? How can we tackle these challenges. If this is a resource issue, it should be stated, if there is a motivation issue ( work for getting extra trouble ...) this should be mentioned too, |  |
|  | 19 | Figure 6) | Providing statistical material is always a good idea. A bit more information on this plot would be good. I must have overlooked the reference in the text. The figure caption doesn't give me enough information. With all the statistical information concerning the activity of the repository I still miss information on the concrete uptake of UMD. How many sites, representing which fraction of the EGI resources run UMD WNs, UIs, CEs, SEs etc.? |  |
|  | 20 |  | Nice measurement of the verification effort. A few more words on the conclusions to be drawn from this data could be helpful. |  |
|  | 22 | Chapter 8 | Delivers some answers to the questions concerning the motivations of changes at the beginning of the document. This information should be provided closer to the description of the changes. |  |

- English and other corrections:

Note: English and typo corrections can be made directly in the document as comments.