EGI-InSPIRE

Staged Rollout Report Template for Early Adopters

EGI TSA1.3

Document identifier:	EMI-2-Cream-staged-rollout.odt
Date:	05-07-2012
Activity:	TSA1.3
Lead Partner:	EGI.eu
Document Status:	FINAL
Dissemination Level:	PUBLIC
Document Link:	https://documents.egi.eu/document/254

Abstract / Template to be filled by Early Adopter teams doing staged rollout of components on behalf of EGI task TSA1.3

The Early Adopter team should fill the “grey” areas
NGI	NGI_UK
Site Name	UKI-LT2-BRUNEL
EA team names	EMI-2 CREAM
EA team contacts	Raul Henriques Cardoso Lopes
Product	emi-cream-ce	Version	emi-release-2.0.0-1	RT ticket ID	3929

The “outcome” each metric is one of: OK, WARN, FAIL, NA (Not Aplicable), Nver (Not verified/Not tested). Copy/paste any results from your commands where you see fit.
Metric	<OK|WARN|FAIL|NA|NVer>	WEB URLs, Command used, other comments / (please always fill this table with as much information as possible, and as you see fit)
Release notes and other / documentation		http://www.eu-emi.eu/products and https://wiki.italiangrid.it/twiki/bin/view/CREAM/SystemAdministratorGuideForEMI2#1_3_CREAM_CE_Installation / Documentation is poor in various important points. For example, / EMI-ES doesn't have any documentation about installation/configuration options and usage
Installation or upgrading (specify which)	FAIL	Installation
(RE-)configuration (if using yaim, specify command used)	OK	/opt/glite/yaim/bin/yaim -c -s /root/emi-2/site-info.def -n creamCE -n TORQUE_server -n TORQUE_utils / yaim always succeeds. Even if the EMI-2 Cream never really worked perfectly
Functionality (including start stop of deamons, and which)	FAIL	Fails observed in Catalina, tomcat, and gLite services. Ticket https://ggus.eu/ws/ticket_info.php?ticket=83329 / Version of tomcat6 seems to be have problems with dealing with UK certificates. / Most seriously, globus also seems to have problems with compatibility with openssl 1.x
SAM/Nagios/Gstat or any other monitoring framework / (specify the name of the machine)	FAIL
Interaction integration with other components (specify which)		Installed over SL6. Local submission to EMI-2 WN running on SL5 seems fine. EMI-2 WN on SL6 also has problems. Maybe missing openldap dependencies
Behaviour in production environment (after a few days). Specify VO’s using the service when applicable	FAIL	CE completely unstable. Depending on manual edition of certificates to make it work.
Log files: usefulness, clarity, etc., any other comments on where/how to improve them.		Posted in the ticket cited above
Error messages: please specify or comment any issues with error messages, if they are not correct, not clear, useful, etc. .		Again, please see the ticket cited above.