Document: Deployment plan for the distribution of operational tools

Name of the NGI/EIRO: NGI_AEGIS

| Operational tool | Regional Solution | Expected deployment date | Comments |
| --- | --- | --- | --- |
| Operations Portal | Regional version of the central instance | As soon as the first stable version is released. Until then we will continue to use central instance. |  |
| Hepldesk | Regional version of the central instance: xGUS | Regional version of the central instance of GGUS is already deployed and is in testing phase in collaboration with GGUS staff. We expect it to be officially put into production during October 2010 |  |
| GOCDB | Regional version of the central instance | We will participate in monitoring and testing of GOCDB releases. Due to the Oracle licence requirement, and since MySQL version of the GOCDB regional module is planed for April 2011, we expect national GOCDB/MySQL instance in June 2011. |  |
| Accounting Portal | Regional version of the central instance | As soon as the first stable version becomes available. Until then we will continue to use central instance. |  |