Staged Rollout Report
The Early Adopter team should fill the “grey” areas
NGI	NGI_UK
Site Name	UKI-LT2-QMUL
EA team names	Christopher J. Walker
EA team contacts	C.J.Walker@qmul.ac.uk
Product	StoRM	Version	1.8.3	RT ticket ID

The “outcome” is one of: OK, WARN, FAIL, NA (Not Aplicable), Nver (Not verified/Not tested).
Copy/paste any results from your commands where you see fit.
Metric	<OK|WARN|FAIL / |NA|NVer>	WEB URLs, Command used, other comments / (please always fill this table with as much information as possible, and as you see fit)
Release notes and other / documentation	WARN	The documentation still needs work – notably the https module which I haven't been able to get working. The is not a regression for this version though.
Installation or upgrading (specify which)	FAIL	Upgrading from 1.8.2 On upgrade, the system stopped working (which whilst documented is far from ideal), and then failed to configure
(RE-)configuration (if using yaim, specify command used)	FAIL	/opt/glite/yaim/bin/yaim -c -s site-info.def -n se_storm_backend -n se_storm_frontend -n se_storm_gridftp / Appears to hang at the “config_storm_dir” stage, though it works on a smaller install, so it's probably just the size of the filesystem. / Fails with INFO: config_storm_gridhttps_plugin_properties: Configuration file ERROR: config_storm_gridhttps_plugin_properties: StoRM gridhttps plugin configuration directory /etc/storm/gridhttps-plugin doesn't exist ERROR: No such file or directory ! ERROR: No such file or directory ! / I eventually fixed this by removing config_storm_gridhttps_plugin_properties from /opt/glite/yaim/node-info.d/se_storm_backend / If http/https access isn't wanted, it should be possible to configure without it – and if it is, a minor point release is not the place to deploy it. GGUS 84512
Functionality (including start stop of deamons, and which)	WARN	Restarting the storm backed daemon is extremely slow. / Reyaiming is extremely slow due to config_storm_dir traversing a large number of files – though as we have a 1PB filesystem, this is perhaps to be expected.
iSAM/Nagios/Gstat or any other monitoring framework / (specify the name of the machine)	NA	NA
Interaction integration with other components (specify which)	NA
Behaviour in production environment (after a few days). Specify VO’s using the service when applicable	Nver	The system is now in production (but only for 12 hours) – but this is not sufficiently long to verify trouble free behaviour
GGUS tickets opened: please insert the URLs of the tickets	NA	https://ggus.eu/ws/ticket_info.php?ticket=84512
Log files: usefulness, clarity, etc., any other comments on where/how to improve them.	OK
Error messages: please specify or comment any issues with error messages, if they are not correct, not clear, useful, etc. .	Nver

Overall
The https issue was unexpected (and not caught on our test system where I was experimenting with https support). It led to some hours of downtime until a fix was found. I would recommend this be fixed before it is adopted in UMD. The system not been in production for long enough to comment on stability in production.

[root@se03 node-info.d]# rpm -qa | grep storm
storm-xmlrpc-c-1.25.10-1206.2181.sl5
storm-frontend-server-1.7.3-2.sl5
storm-backend-server-1.8.3-1.sl5
yaim-storm-4.1.9-1.sl5
storm-xmlrpc-c-client-1.25.10-1206.2181.sl5
storm-frontend-server-debuginfo-1.7.1-5.sl5.dbg
storm-dynamic-info-provider-1.7.4-1.sl5
storm-globus-gridftp-server-1.1.0-8.sl5