WP5: Task 72 (Describe testing procedures for scenario 2.4)

Authors:

Eva Toller (National Archives of Sweden, RA)

……

| Project co-funded by the European Commission within the ICT Policy Support Programme |
| --- |
| Dissemination Level |
| P | Public | P |
| C | Confidential, only for members of the consortium and the Commission Services |  |

Revision History

| Revision | Date | Author | Organisation | Description |
| --- | --- | --- | --- | --- |
| 0.1 | 20130411 | Eva Toller | RA | First draft |

# Testing procedures for scenario 2.4

## Scenario description

“A history student interested in natural history discovers that Riksarkivet has archived the "Linnéjubilet" web site http://www.riksarkivet.se/default.aspx?id=23153 .He wonders how he can get access to it (the link www.linne2007.se obviously doesn't work anymore).“

General comment: actually, the link www.linne2007.se does still work, but for test purposes this is not important. Furthermore, there can be no guarantee that it will continue to be accessible.

Suggested test data: see document DCH-RP_WP5_Scen-2-4_ID-68.doc.

## Suggested test procedures

- Tools (for dissemination)

  - Investigate the existing dissemination tools and formats that may be applicable for this scenario (WARC should be considered as a candidate; see http://www.digitalpreservation.gov/formats/fdd/fdd000236.shtml and http://www.ltu.se/centres/Centrum-for-langsiktigt-digitalt-bevarande-LDB/Bibliotek/Webb/Om-filformatet-WARC-och-verktyg-for-formatet-1.67311).             Use the previous results from DC-NET a basis:                                                 http://digital-scholarship.org/dcrg/dcrg.htm and the subsequent results from DCH-RP WP 3.1: D3.1_DCH_RP_ver_1.0_070213.doc

  - When feasible, test the chosen tools locally (at RA) and determine which ones that are useable/useful and if they should be included in the SweGrid/SweStore trials.

- SweGrid/SweStore

  - Investigate all preparations that must be done to make usage of SweGrid and Swestore

http://snicdocs.nsc.liu.se/wiki/Getting_started_with_SweGrid

http://snicdocs.nsc.liu.se/wiki/Swestore

http://snicdocs.nsc.liu.se/wiki/Accessing_SweStore_national_storage_with_the_ARC_client

  - Arrange a meeting with SweGrid/SweStore and determine what they can do for DCH-RP.

  - Make all the necessary preparations and agreements with SweGrid/SweStore.

  - Upload data to SweStore and test the chosen tools there.

- Obtain permissions from RA to use and export data

  - Obtain permission from the Electronic Archives section (“ElArk”, with Christina Olsson as their representative) at RA to use the data outside the Preservation Net (“Bevarandenätet”), although still within RAs internal net – or, if needs must, on a computer not connected to the Internet.

  - Obtain permission from the legal owner of the information (“informationsägare”, with Karin Åström-Iko as their representative) to use the data outside RA – that is, to use them in the SweGrid/SweStore infrastructures.

- Cloud archive providers apart from SweStore (theoretical exercise only)

  - Make an inventory of the cloud archive providers (CAP) in Sweden.

  - Compile a list of requirements appropriate for the scenario. Observe that the time horizon is 5 years according to the scenario. Examples of requirements: guarantee authenticity, migrate files to new formats when the old formats become obsolete.

  - Construct a questionnaire and send it to the CAPs.

  - Evaluate the answers and determine if a commercial CAP is suitable for a small institution like that in the scenario.

- Access

  - Register the web site archive in the archive information system NAD (“Nationella arkivdatabasen”, the National Arcive Database). This is done indirectly via registration in the internal archive information system ARKIS (if not already done).

  - Obtain a test person (like the one in the scenario). S/he does not have to know anything about NAD or anything technical about how the web archive is stored.

  - Let the test person find the archive, open it and evalutate how easy it was to find and use this archive.

  - Compare how the access to the web site works when you use the original one (www.linne2007.se) and when you use the format/tools chosen in 1a. (This test must be omitted if the original site ceases to be accessible).

## Dependencies

The following chronological dependencies should be noted:

1b is dependent on 1a to be at least partly finished.

2b is dependent on 1b and 2a to be at least partly finished.

2c is dependent on 2b to be finished.

2d is dependent on 2c to be finished.

3b is dependent on 3a to be finished.

4c is dependent on 4a and 4b to be finished.

4d is dependent on 4c to be finished.

5b is dependent on 1, 2, 3 and 5a to be finished.

5c is dependent on 5b to be finished.

5d is dependent on 1b to be finished.

[A graphical description of the dependencies may be inserted here]

### Activities that can start immediately

1a (Investigate the existing dissemination tools and formats …)

2a (Investigate all preparations that must be done to make usage of SweGrid and Swestore…)

3a (Obtain permission from the Electronic Archives section…)

4a (Make an inventory of the cloud archive providers (CAP) in Sweden.)

4b (Compile a list of requirements appropriate for the scenario…)

5a (Register the web site archive in the archive information system…)