WP5: Work Progress of Scenario 2.2

Authors:

Eva Toller (National Archives of Sweden, RA)

……

| Project co-funded by the European Commission within the ICT Policy Support Programme |
| --- |
| Dissemination Level |
| P | Public | ??? |
| C | Confidential, only for members of the consortium and the Commission Services | ??? |

Revision History

| Revision | Date | Author | Organisation | Description |
| --- | --- | --- | --- | --- |
| 1.0 | 20130423 | Eva Toller | RA | First draft |
|  |  |  |  | This document is continually changed, and new revisions are only created when and if the major structure of the document is changed. |

Work Progress

For the numbering of backlog IDs, see https://docs.google.com/spreadsheet/ccc?key=0AuKxnKM_liK-dGpqcGV6ZkVScDhGRjFzZ3gybWp0eVE#gid=0

For the numbering of activities, see DCH-RP_WP5_Scen-2-2_ID-70.pdf

Finished tasked are marked with green.

| Backlog ID | Activity # | Activity description | Started | Status | Description of work in progress | Depen-dencies | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1a | Investigate the existing migration tools that may be applicable for this scenario… | 2013-05-13 | Finished | 2013-05-20 Selected two high-priority and two low-priority tools to be tested locally for this scenario. | 1b | There are more tools that can be tested if the tests of these four tools do not give acceptable results. |
|  | 2a | Investigate all preparations that must be done to make usage of SweGrid and Swestore… | 2013-04-29 | In progress | 2013-04-29:The first impression is that SweGrid/SweStore will be very hard to use for non-scientist and non-technical persons. However, there is an ARC Graphical Client that may simplify procedures (this will be tested). |  | ARC Graphical Client is evaluated in Scenario 1.3. Postponed to Proof of Concept #2! |
|  | 3a | Select a number of appropriate DjVu, jpeg, and TIFF images. | 2013-04-23 | Finished | 2013-04-23 Wrote to the person responsible for preservation of Images& Audio and asked for help to select suitable images. 2013-04-29 Obtained a sample of jpeg images from the Ljud&Bild section (Images&Audio) and selected some of them. 2013-05-16 Downloaded a sample of DjVu images from the GEORG database (http://www.riksarkivet.se/default.aspx?id=21561&refid=22519). Selected a number of DjVu images from http://www.svar.ra.se/ To download them, I first must waut for an account. 2013-05-17 Got a SVAR account and downloaded selected images. 2013-05-27: Documented the test data in DCH-RP_WP5_Scen-2-2_ID-66.doc and DCH-RP_WP5_Scen-2-2_ID-66-restricted.pdf |  | Done in collaboration with Scenario 1.3. |
|  | 3b | Obtain permission from the Audio-Visual section... | 2013-05-06 | In progress | 2013-05-06: Wrote to the Audio-Visual section (L&B) to obtain permission for using a number of jpeg images and “Grundlags-utredningen” outside the Preservation Net. Got permission from L&B to use these datasets. 2013-05-27: Documented the test data in DCH-RP_WP5_Scen-1-3_ID-51.pdf and DCH-RP_WP5_Scen-2-2_ID-66.doc |  | Done in collaboration with Scenario 1.3. |
|  | 3c | Obtain permission from the legal owner of the information... | 2013-05-17 | In progress | 2013-05-17 Wrote to Karin Å-I to obtain the name(s) of the current information owner(s). 2013-05-20 Obtained permission from Kenneth Hänström (HLA) to use the digitized parchment archives (Pergament- och brevpapperssamlingen) 2013-06-27: wrote a reminder to Karin. She answered that she had forwarded the question to Björn A and Ann H. 2013-07-29 Obtained permission from Bo Berg (KrA) to use the digitized maps, sketches, and watercolours from Krigsarkivet. |  | Done in collaboration with Scenario 3.1. |
| 84 |  | Identify required local resources for scenario 2.2 | 2013-05-20 | Finished | Added four tools to be tested in PoC #1. |  | More tools may be added later. |
| 109 | 4a | Decide target formats for conversion of images | 2013-06-13 | Finished | Documented the four suitable target formats in DCH-RP_WP5_Scen-2-2_ID-70.pdf |  |  |
| 110 |  | Test the Avis Document Converter | 2013-06-14 | Finished | 2013-06-14: Downloaded and installed AVS DC 2013-06-17: Tested AVS DC for the following conversions: TIFF to PDF, DjVu to PDF, DjVu to JPEG, DJVU to PNG 2013-06-18: Documented the tests and sent e-mail to Rosette for accept/reject. |  |  |
| 136 |  | Test the Avis Image Converter | 2013-07-30 | Finished | 2013-07-30: Downloaded and installed AVS IC 2013-07-31: Tested AVS IC for the following conversions: TIFF to JPEG, PNG, and PDF; JPEG to TIFF, PNG, and PDF. 2013-08-01: Documented the tests and sent e-mail to Rosette and Börje for accept/reject. |  |  |
| 126 |  | Test the Universal Document Converter | 2013-08-01 | In Progress | 2013-08-01: downloaded and installed the UDC. 2013-08-02: tested UDC to for the following conversions: TIFF to JPEG, PNG, and PDF; JPEG to TIFF, PNG, and PDF; DjVu to TIFF, JPEG, PNG, and PDF |  |  |