# 10th Meeting of the VT Project on

# Life Science Reference Data Integration

Integrating ELIXIR reference datasets within the European Grid Infrastructure

Date: Mon 20 July 2015 (20/07/2015) 12:00 CEST – Webex Teleconference

Contents

Participants	1

Agenda	1

Minutes	2

Discussion / Progress report	2

Planned actions	4

Useful Links	5

# Participants

| Name |  | Affiliation | Country |
| --- | --- | --- | --- |
| Fotis E. Psomopoulos | FP | AUTH | GR |
| Afonso Duarte | AD | ITQB | PT |
| Kostas Koumantaros | KK | GRNET | GR |
| Marios Chatziangelou | MC | IASA | GR |
| William Karageorgos | WK | IASA | GR |

# Agenda

- Discussion on the 1st use-case for implementation (see also relevant document)

- Next steps towards implementation

- AOB

# Minutes

## Discussion / Progress report

Discussion

FP: Follow-up on the Pilot Proposal discussed with Steven Newhouse after the EGI Conference in Lisbon. There is a planned meeting between Steven and EUDAT on Monday 20/07/2015, so hopefully there will be further developments in the near future. The work described in this Pilot Proposal is conceptually similar (i.e. replication of reference data), but the underlying technologies have significant differences.

FP: KK and his team have setup TopHat and Cufflinks on all HellasGrid sites using CVMFS. The releavant paths are:

Path TopHat : $VO_SEE_SW_DIR/tophat/bin

Path Cufflinks: $VO_SEE_SW_DIR/cufflinks/bin

(for testing purposes, use the following jdl requirement for quickly identifying errors/issues:

requirements = RegExp("cream-ce01.marie.hellasgrid.gr",other.GlueCEUniqueID);    )

FP: Next steps are the following (Actions on FP):

- Step 1: Run a job on Grid (SEE VO) using the pre-compiled index files (wget from locations described in previous meetings) with small input files.

- Step 2: Use LFC to replicate the index files to a second location (KK: LFC is simply away to register/reference the copies, you can use whatever technology you like for the transfers)

- Step 3: Register the dateset and consequent replicas on AppDB (developer version).

KK: Do we need a cloud pilot as well?

FP: Ideally we would have a best-practices / guidelines document for both Grid and Cloud. However, our current aim is to provide a proof-of-concept that can be applicable on a Grid (Pilot 1.1) and on the Cloud (Pilot 1.2).

MC: Bear in mind that whatever data is used in the developer version of AppDB, when we move to the production level, they need to be inserted again.

FP: Understood. We will need some accounts in order to manually insert the dataset records.

WK: We can provide those (to FP and AD)

## Planned actions

Action 1: WK&MC provide FP and AD for accounts on the development site of AppDB.

Action 2: FP: Run the pilot case on the NGI-GR sites and insert the necessary dataset records on AppDB.

Next teleconference: Thursday, September 10th, 12:00 Amsterdam time

# Useful Links

Pilot Wiki Page: https://wiki.egi.eu/wiki/VT_Life_Science_Data_Integration

Dedicated DocDB: https://documents.egi.eu/public/ShowDocument?docid=2361

Pilot Mailing List: https://mailman.egi.eu/mailman/listinfo/lsrdi-vt

Resources Google Sheet: Google Sheet