# 9th Meeting of the VT Project on

# Life Science Reference Data Integration

Integrating ELIXIR reference datasets within the European Grid Infrastructure

Date: Mon 22 June 2015 (22/06/2015) 12:00 CEST – Webex Teleconference

Contents

Participants	1

Agenda	1

Minutes	2

Discussion / Progress report	2

Planned actions	4

Useful Links	5

# Participants

| Name |  | Affiliation | Country |
| --- | --- | --- | --- |
| Fotis E. Psomopoulos | FP | AUTH | GR |
| Afonso Duarte | AD | ITQB | PT |
| Kostas Koumantaros | KK | GRNET | GR |
| Marios Chatziangelou | MC | IASA | GR |
| Alex Nakos | AN | IASA | GR |
| William Karageorgos | WK | IASA | GR |
| Diego Scardaci | DS | INFN/EGI.eu | NL |
| Marica Antonacci | MA | INFN Bari | IT |

# Agenda

- Discussion on the 1st use-case for implementation (see also relevant document)

- Next steps towards implementation

# Minutes

## Discussion / Progress report

Discussion

FP: Quick overview of the document describing the 1st Pilot Case: "Replication of reference genome index files for NGS data analysis" (see also relevant document in DocDB). Main points:

- Two options of reference genome index data; pre-built (Illumina) or manually constructed (Ensembl source files)

- Four major tools for using index data (Bowtie, TopHat, Cufflinks and R/BioConductor)

- Simple option for testing purposes would be to use pre-build files together with the first part of the workflow (TopHat and Cufflinks)

FP: Although the technical implementation of the proposed workflow is currently beyond the scope of this VT, it is evident that there is significant overlap between the two use-cases.

WK: The current implementation of AppDB regarding datasets doesn't allow for annotation files or index files.

FP: Not an issue. Index files are considered as a single dataset, and treated accordingly. Same thing is evident in the Elixir registry, where annotation files (gtf) are available as datasets.

WK: Not a problem if we proceed like this, but we should keep it in mind for future reference.

AD: Is Illumina providing this files open to all?

FP: Yes, the pre-build index files are publicly available.

AD: Should one always fetch the files from the Ensembl / UCSC ? In terms of data replication does it makes sense to keep a copy of it ?

FP: Both options for obtaining reference index files are equivalent. Most researchers usually go for the pre-built files, but there are several cases where index files are built from scratch (see also Chipster case), especially in cases of non major genomes.

FP: In any case, and regarding the first implementation, it makes sense to keep a simple setup, therefore I propose the use of the pre-built index files.

AD: Joao Pina from PT has setup a process of using R (and BioConductor?) across Grid resources. We could use this in this case (Action #1).

FP: What should be the next steps towards a first implementation?

KK: We should publish some guidelines what needs to be done on the site side, i.e. what is the list of products /apps/libs we need to be deployed, and then construct some scripts for Grid users to run.

FP: In terms of guidelines, we can improve the current document on the Pilot with the necessary information (Action #2).

KK: ok, but we need however deploy tophat2 and cufflinks on the Grid sites.

MC: We should also include the applications that will be used for the datasets within AppDB, in order to test connections between dataset entries and application entries (Action for future).

MC: What are the current methods/techniques that will be used to test data replication and dataset entry in AppDB?

KK: We can use CVMFS; definitely for the application deployment and probably also for the dataset deployment. In the datasets case however, we need to know and understand the specifics of the datasets.

FP: The pre-build index files may take up ~40GB of storage, but I will update the document accordingly (Action #2).

KK: I'll talk with my admins to get some feedback on this (Action #3).

DS: Take under consideration that CVMFS has some issues (especially with big numbers of small-size files).

FP: This will not be an issue in our case; we have few files of large size.

FP: In summary; first goal is to run the pilot using CVMFS both for the application and for the pre-build index files, and test it initially on the NGI-GR nodes. In the future, we should also consider testing on at least an additional site, in order to verify the data replication process.

## Planned actions

Action 1: Connect with NGI-PT (Joao Pina) for information on using R/BioConductor across Grid nodes (AD)

Action 2: Update the Pilot Case document with additional details on tools (list of products /apps/libs dependencies), as well as estimates on the dataset size for pre-built indexes (FP).

Action 3: Start a investigative process for implementation on the NGI-GR node (KK).

Next teleconference: Monday, July 20th, 12:00 Amsterdam time

# Useful Links

Pilot Wiki Page: https://wiki.egi.eu/wiki/VT_Life_Science_Data_Integration

Dedicated DocDB: https://documents.egi.eu/public/ShowDocument?docid=2361

Pilot Mailing List: https://mailman.egi.eu/mailman/listinfo/lsrdi-vt

Resources Google Sheet: Google Sheet