EGI.eu

OLA Performance Report

| Title | EGI.eu OLA – Operations Support performance report |
| --- | --- |
| Provider | CYFRONET |
| Service | Operations Support |
| Produced by | Marcin Radecki radecki@agh.edu.pl Operations Support team manager |
| Audience | EGI.eu Operations operations@egi.eu |
| Purpose | Report on performance of the service |
| Period | 01/11/2014 – 30/04/2015 |
| Related agreements | EGI.eu-OLA-OperationSupport-v1.doc |
| Document Link: | https://documents.egi.eu/document/2170 |

Copyright notice

Copyright © EGI.eu. This work is licensed under the Creative Commons Attribution-NonCommercial-NoDerivs 3.0 Unported License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, USA.

The work must be attributed by attaching the following reference to the copied elements: “Copyright © EGI.eu (www.egi.eu). Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published.

This report is based on a template that forms part of the FitSM family – a lightweight standard for IT Service Management that supports federated infrastructures. For more information on FitSM visit www.fitsm.eu or contact info@fitsm.eu. The template this document is based on was licensed with a Creative Commons Attribution 4.0 International License.

This report is based on FitSM Template: Report v0.2

TABLE OF CONTENTS

1	Effort	3

2	General overview of Activity in the period	3

3	Performance against Service Targets	3

4	Issues arising in the period	4

5	Measures planned	4

6	Foreseen activities and changes	4

# Effort

For performing activities related to Operations Support CYFRONET spent effort of 3 PMs during the reporting period (6 months).

# General overview of Activity in the period

Operations Support team was running activities in the following three areas a) central technical support b) resource allocation and c) coordination.

Central technical support

Majority of effort was spent here on ad-hoc tasks submitted by EGI.eu Operations e.g. creating administrator manuals for FedCloud sites deployment, consulting EGI Technology Provider Underpinning Agreement, coordinating an update of Certificate Authorities on FedCloud sites etc. To assign tasks we were using weekly phone calls with EGI.eu Operations representative. These meetings were useful as an efficient way to correctly communicate goals and expected outcome of the tasks, track progress and finally account for the outcomes.

Central technical support was performed by some regular activities like handling procedure for integration of new cloud management framework in EGI, responding to ROD teams inquires,  gathering data for and sending monthly broadcast as decided on OMB in November 2014.

On March 2015 Operations Support team started 2 new tasks: coordination of Operations Dashboard Advisory and Testing Board and AppDB Advisory and Testing Board.

Resource Allocation

Operations Support team is responsible for managing Resource Allocation process in EGI and handling requests in the e-Grant tool. In the reporting period we handled 6 new requests. Each request require some amount of communication with the customer clarifying their needs, explaining EGI environment and instructing through the RA process. An issue here is low number of registered pools (10 in total: 4 for grid, 6 for cloud resources). Given the constraints of different middlewares, supported science domains it is hard to find suitable resources. There were only two requests which resulted in a binding agreement. A separate report on the status of resources available through e-GRANT is being prepared.

Coordination

As a result of involvement in above mentioned works the Operations Support attended to meetings representing Operations Support: 1) Pay-For-Use meetings for presenting agreed features for Pay-For-Use. Discussing related changes in GOCDB and BDII 2) FedCloud Task Force meetings presenting the features and inviting to the resource pool creation 3) FedCloud User Support meetings presenting FedCloud-related features in e-Grant: metrics for cloud resources for users. 4) Operations Management Board to coordinate tasks assigned to Operations Support. We also extended e-GRANT documentation for Provider and Customer to include new features 5) Operations Dashboard and AppDB Advisory and Testing Boards meetings.

# Performance against Service Targets

Operations Support team at CYFRONET is responsible for handling tickets in two GGUS support units:

- EGI Operations Support (renamed from COD)

- Resource Allocation

Ticket handling for the entire period was within Service Level Targets.

The following table shows performance against targets:

| Service level parameter | Target | M1 average | M2 average | M3 average | M4 average | M5 average | M6 average |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Availability | Medium level of QoS | 0.25 | 0.43/0.39 | 0.36 | 0.08 | N/A | N/A |
| Reliability | Medium level of QoS | N/A | N/A | N/A | N/A | N/A | N/A |

# Issues arising in the period

No issues related to running the Operations Support nor OLA violations has been identified or reported during the reporting period.

# Measures planned

There were no needs for measures to be planned.

# Foreseen activities and changes

Recently it was agreed that Resource Allocation activity is more connected with outreach and engaging new communities than operations, so the coordination Resource Allocation activities of our team were moved from EGI Operations to EGI Outreach. We expect this change will result in better positioning of resource allocation in the process of supporting new communities.