EGI.eu

OLA Performance Report

| Title | EGI.eu OLA - 1st Level Support and 2nd Level Support performance report |
| --- | --- |
| Provider | CESNET, IBERGRID |
| Service | 1st Level Support and 2nd Level Support |
| Produced by | Zdenek Sustr sustr4@cesnet.cz Support team manager |
| Audience | EGI.eu Operations operations@egi.eu |
| Purpose | Report on performance of the service |
| Period | 01/11/2014 – 30/04/2015 |
| Related agreements | EGI.eu-OLA-1stLevelSupportAnd2ndLevelSupport-v1.doc |
| Document Link: | https://documents.egi.eu/document/2170 |

- Copyright notice

Copyright © EGI.eu. This work is licensed under the Creative Commons Attribution-NonCommercial-NoDerivs 3.0 Unported License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, USA.

The work must be attributed by attaching the following reference to the copied elements: “Copyright © EGI.eu (www.egi.eu). Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published.

This report is based on a template that forms part of the FitSM family – a lightweight standard for IT Service Management that supports federated infrastructures. For more information on FitSM visit www.fitsm.eu or contact info@fitsm.eu. The template this document is based on was licensed with a Creative Commons Attribution 4.0 International License.

This report is based on FitSM Template: Report v0.2

TABLE OF CONTENTS

1 Effort	4

2 General overview of Activity in the period	4

3 Performance against Service Targets	4

4 Issues arising in the period	5

5 Measures planned 	5

6  Foreseen activities and changes 	5

# Effort

The following table details effort spent by partners in 1st and 2nd level support: CESNET and IBERGRID (LIP and IFCA):

|  | Effort in Q2 (Nov. 2014 – Apr. 2015) [PM] |
| --- | --- |
| CESNET | 7 PM |
| LIP | 3 PM |
| IFCA | 3 PM |

# General overview of Activity in the period

The 1st and 2nd level support activity was running smoothly throughout the period. CESNET and IBERGRID were alternating in weekly TPM shifts (1st level), and resolving tickets arriving to the 2nd level support unit (DMSU) according to individual supporters' fields of expertise.

There were occasional delays in ticket routing at 1st level, as evidenced by performance metrics shown in the next section, but there were no blocking issues.

Internal ticket routing guidelines were maintained throughout the period, based on incoming support cases.

# Performance against Service Targets

Performance is given in four categories, i.e., response times for support tickets, broken down by level and target response time, with values given in Working Days. Availability and Reliability are not applicable to support performance. Metrics values are taken over from the GGUS Report Generator (https://ggus.eu/?mode=report_view). The following table shows performance against targets:

The following table shows performance against targets:

| Service level parameter | Target | M7 average | M8 average | M9 average | M10 average | M11 average | M12 average |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Availability | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| Reliability | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| Support priority | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| 1st level | 0.13 | 0.11 | 0.23 | 0.33 | 0.08 | 0.29 | 0.22 |
| 2nd level top priority | 0.50 | N/A | 0 | 0.13 | 0.52 | 0.29 | N/A |
| 2nd level urgent and very urgent | 1.00 | 0.20 | 0.92 | 0.99 | 0.43 | 0.23 | 0.18 |
| 2nd level low | 5.00 | 0.31 | 0.27 | 0.39 | 0.30 | 0.51 | 0.32 |

# Issues arising in the period

There was no single issue. There was a small portion of tickets with rather long response times in TPM (1st level), which have skewed the average numbers over the 1-hour threshold. In fact, median response times show that delayed responses are the exception (M7 – M12: 0.05, 0.04, 0.03, 0.03, 0.03, 0.07).

An analysis of tickets that were routed exceptionally late (on the next day or later) shows that a portion of those are “freak” tickets such as tickets saying “Test GGUS, please ignore” (5 days) or submitted on Christmas day (5 days). A larger part are genuine support tickets routed late due to an unexpected 1-day unavailability of the assigned supporter, and those present an opportunity for improvement.

# Measures planned

To avoid occasional delays seen in Q2, supporters will be reminded that ticket processing in TPM is time-critical and that they must appoint stand-ins even if they are out of office for less than a day.

# Foreseen activities and changes

The activity will continue routinely and no major changes are foreseen. Ticket routing guidelines will be further maintained, possibly with the help of other support units.