EGI.eu

OLA Performance Report

| Title | EGI.eu OLA - 1st Level Support and 2nd Level Support performance report |
| --- | --- |
| Provider | CESNET, IBERGRID |
| Service | 1st Level Support and 2nd Level Support |
| Produced by | Zdenek Sustr sustr4@cesnet.cz Support team manager |
| Audience | EGI.eu Operations operations@egi.eu |
| Purpose | Report on performance of the service |
| Period | 01/05/2015 – 31/10/2015 |
| Related agreements | EGI.eu-OLA-1stLevelSupportAnd2ndLevelSupport-v1.doc |
| Document Link: | https://documents.egi.eu/document/2170 |

- Copyright notice

Copyright © EGI.eu. This work is licensed under the Creative Commons Attribution-NonCommercial-NoDerivs 3.0 Unported License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, USA.

The work must be attributed by attaching the following reference to the copied elements: “Copyright © EGI.eu (www.egi.eu). Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published.

This report is based on a template that forms part of the FitSM family – a lightweight standard for IT Service Management that supports federated infrastructures. For more information on FitSM visit www.fitsm.eu or contact info@fitsm.eu. The template this document is based on was licensed with a Creative Commons Attribution 4.0 International License.

This report is based on FitSM Template: Report v0.2

TABLE OF CONTENTS

1 Effort	4

2 General overview of Activity in the period	4

3 Performance against Service Targets	4

4 Issues arising in the period	5

5 Measures planned 	5

6  Foreseen activities and changes 	5

# Effort

The following table details effort spent by partners in 1st and 2nd level support: CESNET and IBERGRID (LIP and IFCA):

|  | Effort in Q3 (May. 2015 – Oct. 2015) [PM] |
| --- | --- |
| CESNET | 7 PM |
| LIP | 3 PM |
| IFCA | 3 PM |

# General overview of Activity in the period

The 1st and 2nd level support activity was running smoothly throughout the period. CESNET and IBERGRID were alternating in weekly TPM shifts (1st level), and resolving tickets arriving to the 2nd level support unit (DMSU) according to individual supporters' fields of expertise.

There were occasional delays in ticket routing at 1st level, as evidenced by performance metrics shown in the next section, but there were no blocking issues.

Internal ticket routing guidelines were maintained throughout the period, based on incoming support cases.

# Performance against Service Targets

Performance is given in four categories, i.e., response times for support tickets, broken down by level and target response time, with values given in Working Days. Availability and Reliability are not applicable to support performance. Metrics values are taken over from the GGUS Report Generator (https://ggus.eu/?mode=report_view). The following table shows performance against targets:

| Service level parameter | Target | M13 average | M14 average | M15 average | M16 average | M17 average | M18 average |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Availability | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| Reliability | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| Support priority | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| 1st level | 0.13 | 0.08 | 0.07 | 0.12 | 0.16 | 0.13 | 0.13 |
| 2nd level top priority | 0.50 | 0.03 | 0.12 | N/A | N/A | N/A | N/A |
| 2nd level urgent and very urgent | 1.00 | 1.86 | 0.39 | 0.18 | 1.53 | 1.04 | 0.55 |
| 2nd level low | 5.00 | 1.11 | 0.43 | 0.71 | 0.2 | 1.02 | 0.96 |

# Issues arising in the period

There was no single issue. There was a small portion of tickets, namely in M16, with rather long response times in TPM (1st level), which have skewed the average numbers slighly (~20 %) over the 1-hour threshold.

An analysis of tickets with above-average response times in that month shows that ticket processing stopped early on cerain afternoons and only resumed next5 morning, resulting in a response time of a few hours. Since the the excession is relatively low this was not further investigated.

The few excessive averages in the DMSU queue were, on the other hand, caused by several singular tickets (two in particular, #115954 and 113526) where a suitable supporter was not available straight away. This is being addressed by striving to perform at least a general analysis and contacting the requestor during the regular triage meetings.

# Measures planned

To avoid occasional delays seen in Q3, supporters will be reminded that ticket processing in TPM is time-critical and tpm shifts must not be cut short.

In 2nd level support, at least a minimum response must be given even if the expert deemed most knowlidgable in the give area is currently unavailable.

# Foreseen activities and changes

The activity will continue routinely and no major changes are foreseen. Ticket routing guidelines will be further maintained, possibly with the help of other support units. The CESNET/IBERGRID consortium will be gradually getting ready to hand over the 1st and 2nd level support task to the new CESNET/CYFRONET partnership.