EGI.eu

OLA Performance Report

| Title | EGI.eu OLA – performance report |
| --- | --- |
| Provider | IBERGRID |
| Service | Accounting And Metrics Portal |
| Produced by | Carlos Fernández Site Operations Manager carlosf@cesga.es |
| Audience | EGI.eu Operations operations@egi.eu |
| Purpose | Report on performance of the service |
| Period | 2015 May - 2015 October |
| Related agreements | https://documents.egi.eu/document/2456 |
| Document Link: | https://documents.egi.eu/document/2703 |

Contents

1Effort	3

2General overview of Activity in the period	3

3Performance againSt Service Targets	3

4Issues arising in the period	4

5Measures planned 	4

6 Foreseen activities and changes 	4

# Effort

The effort in the period did not deviate from the usual parameters except in the first part, as detailed in the next section.

3.11 PM

# General overview of Activity in the period

For the May/October period the ticket response times for the Accounting Portal (Medium QoS profile) were separated into two periods. The first one was a interim period in which the staff usually dedicated to the Portal had their contract expired. In this period, and particullarly the second month, the response times are very bad since the replacement staff were not well versed in the maintenance activities.

In the second period, the interim situation was solved, and the reponse times are excellent, with sub-hour response in some cases.

The A/R figures have a similar distribution, with bad values in the first period, with a absolute minimum on 95,50% in that period. The second period has 100% values except for the last month. In this case, there were unavoidable electrical works in the Data Center that forced us to shut down the machines for several hours. The appropriate downtimes were sent and all actors involved notified, but the A/R calculation does not have downtimes in account.

# Performance againSt Service Targets

The following table shows performance against targets:

| Service level parameter | Target | M1 average | M2 average | M3 average | M4 average | M5 average | M6 average |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Availability | 99,00% | 95,76% | 95,50% | 100,00% | 100,00% | 100,00% | 98,96% |
| Reliability | 99,00% | 95,76% | 95,50% | 100,00% | 100,00% | 100,00% | 100,00% |
| Response Less Urgent | 5 | 0.02 | 16,85 |  |  | 0,02 | 0,05 |
| Response Urgent | 5 | 1 |  |  |  | 0,08 |  |
| Response Very Urgent | 1 | 0.99 | 11,64 |  | 0,03 |  |  |
| Response Top Priority | 1 | 0.12 |  |  |  |  |  |

# Issues arising in the period

Apart from the problems in the general description due to severe staff shortages, there were no notable incidences. In the last month, electrical works in the data centre forced downtimes that were duly announced with enough time.

# Measures planned

We have implemented a logrotate mechanism to avoid disk space problems in the development instance. This does not affect production, but it will increase the availability of experimental services only in Development

# Foreseen activities and changes

- Study feasibility of failover server.