EGI.eu

OLA Performance Report

| Title | EGI.eu OLA – performance report |
| --- | --- |
| Provider | GRNET, SRCE |
| Service | Monitoring Central Services |
| Produced by | Emir Imamagic Site Operations Manager eimamagi@srce.hr |
| Audience | EGI.eu Operations operations@egi.eu |
| Purpose | Report on performance of the service |
| Period | 2015 May - 2015 October |
| Related agreements | https://documents.egi.eu/document/2456 |
| Document Link: | https://documents.egi.eu/document/2596 |

Contents

1	Effort	3

2	General overview of Activity in the period	3

3	Performance against Service Targets	3

4	Issues arising in the period	4

5	Measures planned	4

6	Foreseen activities and changes	4

# Effort

| Partner | GRNET | SRCE |
| --- | --- | --- |
| PMs | 1.8 | 2.82 |

# General overview of Activity in the period

Services were delivered according to the OLA.

One opsmon test was modified (org.nagiosexchange.GSTAT-WebCheck). One midmon test was decommissioned (eu.egi.sec.dCache-2.6). One midmon test was modified (eu.egi.sec.dCache-SHA-2).

# Performance againSt Service Targets

The following table shows performance against targets:

| Service level parameter | Target | M1 average | M2 average | M3 average | M4 average | M5 average | M6 average |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Availability | 99% | 100% | 100% | 100% | 100% | 100% | 100% |
| Reliability | 99% | 100% | 100% | 100% | 100% | 100% | 100% |
| Support priority | Medium |  |  |  |  |  |  |

# Issues arising in the period

Services experienced no issues during the report period.

# Measures planned

No measures are planned for the following report period.

# Foreseen activities and changes

In the following period central monitoring services will be migrated to the ARGO monitoring engine.