EGI-InSPIRE

SW rollout description

EGI TSA1.3

Document identifier:	EGI-TSA1.3-SW-rollout-V1.odt
Date:	18-11-2010
Activity:	TSA1.3
Lead Partner:	EGI.eu
Document Status:	draft
Dissemination Level:	PUBLIC
Document Link:	https://documents.egi.eu/document/XX

Abstract / Description of the SW rollout process and workflow, together with a definition of the responsibilities of the several people involved in the process.

Copyright notice
Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration. EGI-InSPIRE (“European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe”) is a project co-funded by the European Commission as an Integrated Infrastructure Initiative within the 7th Framework Programme. EGI-InSPIRE began in May 2010 and will run for 4 years. This work is licensed under the Creative Commons Attribution-Noncommercial 3.0 License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, and USA. The work must be attributed by attaching the following reference to the copied elements: “Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration”. Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published.
Delivery Slip
	Name	Partner/Activity	Date
From	Mario David	LIP/TSA1.3	18 Nov. 2010
Reviewed by	Moderator: / Reviewers:
Approved by	AMB & PMB

Document Log
Issue	Date	Comment	Author/Partner
1	18 Nov. 2010	First draft	Mario David/LIP
2
3

Application area
This document is a formal deliverable for the European Commission, applicable to all members of the EGI-InSPIRE project, beneficiaries and Joint Research Unit members, as well as its collaborating projects.
Document amendment procedure
Amendments, comments and suggestions should be sent to the authors. The procedures documented in the EGI-InSPIRE “Document Management Procedure” will be followed:
https://wiki.egi.eu/wiki/Procedures
Terminology
A complete project glossary is provided at the following page: http://www.egi.eu/about/glossary/.

PROJECT SUMMARY

To support science and innovation, a lasting operational model for e-Science is needed − both for coordinating the infrastructure and for delivering integrated services that cross national borders.
The EGI-InSPIRE project will support the transition from a project-based system to a sustainable pan-European e-Infrastructure, by supporting ‘grids’ of high-performance computing (HPC) and high-throughput computing (HTC) resources. EGI-InSPIRE will also be ideally placed to integrate new Distributed Computing Infrastructures (DCIs) such as clouds, supercomputing networks and desktop grids, to benefit user communities within the European Research Area.
EGI-InSPIRE will collect user requirements and provide support for the current and potential new user communities, for example within the ESFRI projects. Additional support will also be given to the current heavy users of the infrastructure, such as high energy physics, computational chemistry and life sciences, as they move their critical services and tools from a centralised support model to one driven by their own individual communities.
The objectives of the project are:
1. The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be increasingly sustained outside of specific project funding.
2. The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure.
3. The support for current heavy users of the infrastructure in earth science, astronomy and astrophysics, fusion, computational chemistry and materials science technology, life sciences and high energy physics as they move to sustainable support models for their own communities.
4. Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects.
5. Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure, so as to provide transparent access to all authorised users.
6. Establish processes and procedures to allow the integration of new DCI technologies (e.g. clouds, volunteer desktop grids) and heterogeneous resources (e.g. HTC and HPC) into a seamless production infrastructure as they mature and demonstrate value to the EGI community.
The EGI community is a federation of independent national and community resource providers, whose resources support specific research communities and international collaborators both within Europe and worldwide. EGI.eu, coordinator of EGI-InSPIRE, brings together partner institutions established within the community to provide a set of essential human and technical services that enable secure integrated access to distributed resources on behalf of the community.
The production infrastructure supports Virtual Research Communities (VRCs) − structured international user communities − that are grouped into specific research domains. VRCs are formally represented within EGI at both a technical and strategic level.

# Introduction

# Description of the job
after a given release of whatever is verified by the SA2, they produce a
report that will be uploaded to the egi doc server, after that the
staged rollout takes place, now here it goes

there will be possibly the following "types" or stacks of SW

- EMI
        - arc
        - unicore
        - glite

- IGE
        - globus

- EGI JRA1
        - Ops tools

so in total at least 5 stacks, can be more.

as a structure:

1- Overall coordination: M. David as TSA1.3 coordinator (or deputy)
        1.1 - glite release manager: M. David (plus another deputy)
        1.1.1 - glite Early adopters sites (volunteers) from
        anywhere not necessarily funded by EGI.
        1.2 - arc release manager: Someone experienced in arc (plus
        another deputy)
        1.2.1 - arc Early adopters sites (volunteers) from
        anywhere not necessarily funded by EGI.
        1.3 - unicore release manager: Someone experienced in unicore
        (plus another deputy)
        1.3.1 - unicore Early adopters sites (volunteers) from
        anywhere not necessarily funded by EGI.

        2.1 - globus release manager: Someone experienced in globus
        (plus another deputy)
        2.1.1 - globus Early adopters sites (volunteers) from
        anywhere not necessarily funded by EGI.

        3.1 - ops tools release manager: Someone experienced in OT
        (plus another deputy)
        3.1.1 - OT Early adopters sites (volunteers) from
        anywhere not necessarily funded by EGI.

My idea was _you_ for 3.1, I had talked to Tiziana earlier, also to come
up with something just sketched, and of course needs more details, so
some of what the release manager should be and do:

- the RelManager should in principle come from SA1 and be experienced in
the respective SW stack

- the RelManager is responsible to notify the EA sites when a release
comes out of the "verification" step

- is the one changing states in the RT from there on (following the
workflow) eventually talks to EAs, sees that they fill the staged
rollout template reports and does the summary.

- is the primary person to notify through the originating ggus ticket,
if problems have arisen in staged rollout, and eventually decide
together with me, eventually COO, and the tech provider if the release
is to be rejected.

- if the release is ok:
        - makes the report summary from the EA reports
        - somehow publish the release notes (those should come from the tech
providers). They will be previewed first by me and a few others? who?
        - broadcast the release to the EGI production

and that's it... (I think, but will have to check with the guy currently
doing part of this in glite)

note that from the moment that the rel manager says OK to a release in
staged rollout, the packages pass automaticaly to the egi production
repository, that's what sa2 is technically implementing these days.

The above relmanager will be working in close contact with me, I will be
supervising and observing the process.

so Emir, can you be the "one" for the ops tools, or anyway you are the
best person to appoint me another person
I will also be needing other relmanagers for the other SW stacks