EGI-InSPIRE

Quality Assurance Procedures

EU DELIVERABLE: MS101

| Document identifier: | input.doc |
| --- | --- |
| Date: | 16/06/2010 |
| Activity: | NA1 |
| Lead Partner: | EGI.eu |
| Document Status: | DRAFT |
| Dissemination Level: | PUBLIC |
| Document Link: | https://documents.egi.eu/document/33 |

Abstract This document describes the document handling and production procedures used within the EGI-InSPIRE project. In addition it describes the review procedure that is used for the project’s milestones and deliverables.

Copyright notice:

Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration.

EGI-InSPIRE (“European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe”) is a project co-funded by the European Commission as an Integrated Infrastructure Initiative within the 7th Framework Programme. EGI-InSPIRE began in May 2010 and will run for 4 years.

This work is licensed under the Creative Commons Attribution-Noncommercial 3.0 License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, USA. The work must be attributed by attaching the following reference to the copied elements: “Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration”.

Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders.

The information contained in this document represents the views of the copyright holders as of the date such views are published.

Delivery Slip

|  | Name | Partner/Activity | Date |
| --- | --- | --- | --- |
| From |  |  |  |
| Reviewed by | Moderator: Reviewers: |  |  |
| Approved by | AMB & PMB |  |  |

Document Log

| Issue | Date | Comment | Author/Partner |
| --- | --- | --- | --- |
| 1.0 | 13/6/2010 | First draft | Steven Newhouse |
| 2.0 |  |  |  |
| 3.0 |  |  |  |
| 4.0 |  |  |  |

Table of contents

1. Introduction	4

1.1. Purpose	4

1.2. Application area	4

1.3. References	4

1.4. Document amendment procedure	4

1.5. Terminology	4

2. Document management procedure	5

2.1. Document Repository	5

2.2. Naming Conventions	5

2.3. Document Metadata	5

2.4. Repository Metadata	6

3. Review Process	7

3.1. Deliverables	7

3.2. Milestones	7

3.3. Submission to EC	8

4. Document Production	8

4.1. Content	8

4.2. FORMATS and Tools	8

5. PROJECT OUTPUTS	8

# Introduction

## Purpose

This document describes the document handling and production procedures used within the EGI-InSPIRE project. In addition it describes the review procedure that is used for the project’s milestones and deliverables.

## Application area

This document is a formal milestone for the European Commission, that describes to the project members how the EGI document repository will be used to support the review of the EGI-InSPIRE project’s milestone and deliverables.

## References

Table 1: Table of references

| R 1 | EGI Document Repository - https://documents.egi.eu. |
| --- | --- |
| R 2 | EGI Single Sign On system - https://www.egi.eu/sso/ |
| R 3 | EGI Indico Meeting Planner - https://www.egi.eu/indico/ |
| R 4 | EGI Wiki - https://wiki.egi.eu/wiki/Main_Page |
| R 5 |  |

## Document amendment procedure

Amendments, comments and suggestions should be sent to the authors. The procedures documented in the EGI-InSPIRE “Document Management Procedure” will be followed: https://wiki.egi.eu/wiki/Procedures

## Terminology

A complete project glossary is provided in the EGI-InSPIRE glossary: http://www.egi.eu/results/glossary/.

# Document management procedure

## Document Repository

All documents, presentations and other material that forms an official output of the project (not just milestones and deliverables) will be placed in the document repository to provide a managed central location for all material.

The following templates are available:

| Template Name | Document URL |
| --- | --- |
| Milestone/Deliverable | https://documents.egi.eu/document/26 |
| Presentation | ADD IN |
| Document Comment |  |

Once logged into the document repository [R1] using your account (accounts are linked to the EGI single sign on system [R2] which can be used to generate an account and password) follow the ‘Create or change documents or other information’ link to reserve a document number, or upload a draft of the document.

## Naming Conventions

Filenames must use the following format in order to link any item back to other versions placed in the document repository. The filename format is:

EGI-<DOCUMENT IDENTIFIER>-<REPOSITORY ID>-V<VERSION>

| DOCUMENT IDENTIFIER | The document identifier is dependent on the document type. If the document is: - Deliverable: Use the deliverable name: e.g. D1.1, D5.5, etc. - Milestone: Use the milestone name: e.g. MS102, MS504, etc. - Activity: Use the activity code: e.g. SA1, NA3, etc. - Committee/Board: Use an acronym based on the committee or board name: e.g. TCB, OMB, UCB, USAG, SPG, etc. - Other: If the source of the material cannot be identified then ignore this section. |
| --- | --- |
| REPOSITORY ID | This is the identification number generated by the document repository. |
| VERSION | This is the version number generated by the document repository for the particular repository identifier. |

## Document Metadata

The first page of the document (along with the header and footer) contains metadata (marked in yellow) that needs to be reviewed and completed:

- Title: This must be the title of the milestone or deliverable as described in the Description of Work.

- Deliverable/Milestone code: e.g. D1.1 or MS101. Delete if not required.

- Document identifier: With a correctly formulated filename (see ‘Naming Convention’) this field can be updated in MS Word by highlighting, right clicking and selecting ‘Update Field’.

- Date: This field records the last date the document was saved and can be updated in MS Word by highlighting, right clicking and selecting ‘Update Field’.

- Activity: Enter the work package name (WP1, WP2, etc.) that is producing this document.

- Lead Partner: Enter the recognised shortname within the EGI-InSPIRE project of the lead partner.

- Document Status: This will move through the following states for milestones and deliverables:

  - TOC (Table of Contents)

  - Draft

  - Review

  - AMB/PMB Review

  - FINAL

- Dissemination Level: This indicates the final dissemination level of the document:

  - INTERNAL: The document is internal to the project consortium and will not be passed onto the European Commission or the reviewers.

  - CONFIDENTIAL: The document is available to the project and the European Commission and its staff and reviewers, but must not be disclosed any further.

  - PUBLIC: The document is publicly available.

- Document Link: The URL in the EGI document repository that provides access to the document.

- Abstract: An abstract describing the document’s contents and main conclusions. On submission of the final version this should be entered into the relevant field in the repository metadata.

The document title must be repeated into the header and before submitting a new version to the document repository the date and filename fields in the header must be updated.

## Repository Metadata

When creating the entry in the document repository there are a number of compulsory metadata fields that need to be completed. These should be copied from the document metadata where duplicated:

- Title

- Abstract

- Keywords

- Notes and changes

- Media type:

  - Document: A written document: i.e., deliverable, milestone, policy document, etc.

  - Presentation: A presentation given for the EGI-InSPIRE project.

  - Other: Multi-media content, poster, etc.

- Submitter: Select the person submitting the document.

- Authors: Select the people involved in writing significant portions of the document.

- View: Select the groups able to view the document. Documents that are drafts may be restricted to the groups within the project that are working on the document. Documents that are complete must be marked public unless they are marked for distribution just inside the project.

- Modify: The ‘office’ group must me marked as able to modify the document.

- Topics: Select the topics relevant for the material. These will generally include ‘EGI-InSPIRE’, the work package or committee/board that the material is coming from, the material type (deliverable, milestone, etc.)

# Review Process

The formal outputs from the project (milestones and deliverables) will pass through a formal review process. The review process is timed to ensure the output is available to the EC at the end of the project month (PM) that the material is due.

## Deliverables

| Time before submission | State in AMB RT Queue | Material |
| --- | --- | --- |
| 6 weeks | ToC | Document skeleton created and first version of the document with the table of contents entered into the document |
| 4 weeks | Draft | A full draft is available in the repository that has been reviewed within the activity. |
| 2 weeks | Review | A review led by a moderator and three reviewers using the document comments form has been completed and responded to by the document authors. This may take multiple cycles. |
| 2 weeks | AMB Review | Document starts being reviewed by the AMB. |
| 1 week | PMB Review | Document starts being reviewed by the PMB. |
| Deadline | With EC | A clean version of the document is in the document repository. |

The review is led by a member of the AMB from an activity that is not producing the document. Three reviewers are drawn (one from each of EGI’s functional areas not involved in its production) from EGI’s functional areas (i.e. Operations, User Community, Technology and Policy).

## Milestones

| Time before submission | State in AMB RT Queue | Material |
| --- | --- | --- |
| 6 weeks | ToC | Document skeleton created and first version of the document with the table of contents entered into the document |
| 4 weeks | Draft | A full draft is available in the repository that has been reviewed within the activity. |
| 2 weeks | Review | A review led by a moderator and one reviewer using the document comments form has been completed and responded to by the document authors. This may take multiple cycles. |
| 2 weeks | AMB Review | Document starts being reviewed by the AMB. |
| 1 week | PMB Review | Document starts being reviewed by the PMB. |
| Deadline | With EC | A clean version of the document is in the document repository. |

The review is led by a member of the AMB from an activity that is not producing the document. One reviewer is drawn from the function of EGI (i.e. Operations, User Community, Technology or Policy) that is identified as a consumer of the work that is not involved in its production.

## Submission to EC

Once the review process has been completed and approved by the PMB, the project office will produce a PDF of the document and upload this to the document repository and submit the material to the EC.

# Document Production

## Content

All documents will be written in English and use document formats described in the following section. In addition to the fields and sections already described in the document template, deliverables must include an Executive Summary and, if required, one or more Annexes. References to external document and a Glossary to terms not listed on the website must be recorded.

The correct capitalisation of the project name is EGI-InSPIRE.

English date format must be used (DD/MM/YYYY) when required.

## Formats and Tools

The following tools and formats will be recognised within the project:

- Word Processing:  ‘Word 97-2003 Format’ allowing its use on MS Office on Windows/Mac and OpenOffice on Linux

- Spreadsheet: ‘Excel 97-2003 Format’ allowing the use of MS Office on Windows/Mac.

- Presentation: ‘Powerpoint 97-2003 Format’ allowing the use of MS Office on Windows/Mac.

Final version of all formal documents (milestones and deliverables) must be available in PDF format.

# Project Outputs

All output produced by staff active within EGI-InSPIRE (funded and unfunded effort) must be recorded so that it can be reported by the project. The following procedures must be used:

- Meetings run by EGI-InSPIRE: The meetings must be recorded in the EGI Indico server [R3] and all presentations and material provided for the meeting, including any minutes, must be attached to the appropriate agenda page.

- Presentations at other Meetings: Presentations and/or papers presented at other meetings attended by EGI-InSPIRE staff must be recorded in the document repository [R1]. A link to the meeting and a summary of the outcome should be recorded in the ‘notes’ section of the document.

- Mailing Lists: As the majority of the communication within the project will be electronic having a coherent record of that work is essential. All mailing lists must use the EGI.eu based mailing lists which allow groups defined within the single sign on to be linked to mailing lists, access to wiki space, document access, etc.

- Websites: www.egi.eu is the main website for the project. It is used mainly for all ‘official’ ‘static’ content. Individual services supported by EGI.eu will have their own hostname in the egi.eu domain. The wiki [R4] has group based access control provided through the EGI SSO system. This can be used for all dynamic content being maintained or developed within each project activity. Other third party websites or wikis should not be used to host EGI-InSPIRE related material in order that the egi.eu domain becomes the definitive source of project information.

More generally all output from the project (paper or presentation) must include the phrase:

EGI-InSPIRE is a project co-funded by the European Commission as a combination of a collaborative projects (CP) and coordination and support actions (CSA) within the 7th Framework Programme under contract INFSO-RI-261323.

unless the output is using one of the recognised project templates where appropriate acknowledgements are already included.