EGI-InSPIRE

Annual Report on the status of EGI’s 
User Services and Community Coordination

EU DELIVERABLE: D3.2

| Document identifier: | EGI-doc-386, version 4 |
| --- | --- |
| Date: | 17/03/2011 |
| Activity: | NA3 |
| Lead Partner: | EGI.eu |
| Document Status: | DRAFT |
| Dissemination Level: | PUBLIC |
| Document Link: | https://documents.egi.eu/document/386 |

Abstract This is the first Annual Report on the status of EGI.eu’s User Services and Community Coordination function. It details both the establishment of the User Community Support Team (UCST) at the EGI.eu headquarters in Amsterdam and its achievements during the 1st year of the EGI-InSPIRE project. It goes on to outline the Team’s goals for the year ahead together with the broad plans and tasks that will be undertaken. The UCST reached full strength towards the end of the first year of the project. Though considerable challenges have been confronted, a suite of services are being delivered and these are indicative of the collaborative environment that is being created. A ten point plan has been put in place to consolidate on such success.

- Copyright notice

Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration. EGI-InSPIRE (“European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe”) is a project co-funded by the European Commission as an Integrated Infrastructure Initiative within the 7th Framework Programme. EGI-InSPIRE began in May 2010 and will run for 4 years. This work is licensed under the Creative Commons Attribution-Non-commercial 3.0 License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, and USA. The work must be attributed by attaching the following reference to the copied elements: “Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration”.  Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published.

- Delivery Slip

|  | Name | Partner/Activity | Date |
| --- | --- | --- | --- |
| From | Stephen Brewer | EGI.eu | 22-02-2011 |
| Reviewed by | Moderator: Reviewers: <<To be completed by project office on submission to AMB/PMB>> |  |  |
| Approved by | AMB & PMB <<To be completed by project office on submission to EC>> |  |  |

- Document Log

| Issue | Date | Comment | Author/Partner |
| --- | --- | --- | --- |
| 1 | 22-02-2011 | First draft | Stephen Brewer/EGI.eu |
| 2 | 09-03-2011 | Content added | Stephen Brewer/EGI.eu |
| 3 | 17-03-2011 | Various edits responding to comments and questions from EGI.eu | Steve Brewer & Richard McLennan/EGI.eu |
| 4 | 15-04-2011 | Various edits responding to comments from reviewers | Steve Brewer |

- Application area

This document is a formal deliverable for the European Commission, applicable to all members of the EGI-InSPIRE project, beneficiaries and Joint Research Unit members, as well as its collaborating projects.

- Document amendment procedure

Amendments, comments and suggestions should be sent to the authors. The procedures documented in the EGI-InSPIRE “Document Management Procedure” will be followed:
https://wiki.egi.eu/wiki/Procedures

- Terminology

A complete project glossary is provided at the following page: http://www.egi.eu/about/glossary/.

- PROJECT SUMMARY

To support science and innovation, a lasting operational model for e-Science is needed − both for coordinating the infrastructure and for delivering integrated services that cross national borders. The EGI-InSPIRE project will support the transition from a project-based system to a sustainable pan-European e-Infrastructure, by supporting ‘grids’ of high-performance computing (HPC) and high-throughput computing (HTC) resources. EGI-InSPIRE will also be ideally placed to integrate new Distributed Computing Infrastructures (DCIs) such as clouds, supercomputing networks and desktop grids, to benefit user communities within the European Research Area.

EGI-InSPIRE will collect user requirements and provide support for the current and potential new user communities, for example within the ESFRI projects. Additional support will also be given to the current heavy users of the infrastructure, such as high energy physics, computational chemistry and life sciences, as they move their critical services and tools from a centralised support model to one driven by their own individual communities.

The objectives of the project are:

- The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be increasingly sustained outside of specific project funding.

- The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure.

- The support for current heavy users of the infrastructure in earth science, astronomy and astrophysics, fusion, computational chemistry and materials science technology, life sciences and high energy physics as they move to sustainable support models for their own communities.

- Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects.

- Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure, so as to provide transparent access to all authorised users.

- Establish processes and procedures to allow the integration of new DCI technologies (e.g. clouds, volunteer desktop grids) and heterogeneous resources (e.g. HTC and HPC) into a seamless production infrastructure as they mature and demonstrate value to the EGI community.

The EGI community is a federation of independent national and community resource providers, whose resources support specific research communities and international collaborators both within Europe and worldwide. EGI.eu, coordinator of EGI-InSPIRE, brings together partner institutions established within the community to provide a set of essential human and technical services that enable secure integrated access to distributed resources on behalf of the community.

The production infrastructure supports Virtual Research Communities (VRCs) − structured international user communities − that are grouped into specific research domains. VRCs are formally represented within EGI at both a technical and strategic level.

- EXECUTIVE SUMMARY

The first year of the EGI-InSPIRE project has seen the establishment of the User Community Support Team (UCST) at the EGI.eu headquarters in Amsterdam and through this team, the user and community support functions have now been defined. The task has been far from straightforward as the translation of broadly agreed principles into specific detail that is acceptable by individual National Grid Initiatives (NGIs) and Virtual Research Communities (VRCs) demanded considerable attention.  Nevertheless, the UCST is now in a strong position to move forwards with the NGIs and will be working closely with them at the 1st User Forum in April 2011.  The team’s role within the broad context of the European Grid Infrastructure (EGI) has been to harness the efforts and needs of traditional and emerging new communities, thereby creating a collaborative environment where efforts are pooled to the clear benefit of scientific researchers across Europe. Strong working relationships have been cultivated with the NGI Support Teams as well as with emerging VRCs whereby the UCST can communicate and support communities of researchers with common interests and practices. The biggest challenge has been the lack of funded projects to help coalesce the domain-specific user communities which in turn has led to weaker than expected sustainability plans emerging from some of the Heavy User Communities in particular.

For Year 2 of the project, three key areas of work have been planned. Firstly, even stronger communication between the UCST and the user community (its customer base) will enhance the impact and effectiveness of the collaborative efforts of the NGIs, VRCs and individual researchers. Secondly, an important goal for UCST is to bring greater transparency and awareness to the services that are being put in place for the community and to promote these services such that it becomes the norm for NGI User Support Teams to use them. Thirdly, development of the Technical Services for Users and Communities will underpin greater sharing and cross utilisation of solutions, notably amongst these being a ‘Training Marketplace’, the Applications DataBase and a Software Repository.

TABLE OF CONTENTS

1	Introduction	7

2	User Community Coordination	8

2.1	UCST: the role and achievements of the User and Community Support Team	10

2.1.1	Implement, utilise and review the requirements gathering process	11

2.1.2	Formalising relationship with research communities: MoUs	11

2.1.3	Reaching out to new communities	11

2.1.4	Training-related requirements	12

2.1.5	The User Support Web site	12

2.2	NGI User Support Teams	13

2.3	Technical Services for Users and Communities	15

2.3.1	Training Events and Training Repository: the “Training Marketplace”	15

2.3.2	The Applications Database (AppDB)	15

2.3.3	VO Services	18

2.3.4	The EGI Community Software Repository	20

2.3.5	NA3 Project metrics	20

3	Plans for the next year	22

3.1	User and Community Support Team	22

3.2	NGI User Support Teams	24

3.3	Technical Services for Users and Communities	24

3.3.1	Training Events and Training Repository: the “Training Marketplace”	24

3.3.2	The Applications Database (AppDB)	25

3.3.3	VO Services	25

3.3.4	The EGI Community Software Repository	25

4	Conclusions	26

5	References	27

# Introduction

This document presents a summary of the achievements of the User Community Support activity during the first year of the EGI-InSPIRE project, an analysis of the issues that have emerged together with any remedial action and finally a set of plans for the second project year. User Community Coordination is led by a team based at the EGI.eu headquarters in Amsterdam in the Netherlands and augmented by a distributed team of developers based across a number of EGI-InSPIRE partners namely GRNET, STFC and LIP (in conjunction with UPVLC through IBERGRID).

The users of the EGI have traditionally come from communities that have been heavily involved in developing the underlying technology and hence have possessed the knowledge and skills to exploit and further develop the grid. However, as covered in the following paragraphs, this scene is rapidly changing.  The role of the User Community Support activity within EGI is to harness the efforts and needs of these emerging new communities. Together with those of the traditional communities, the UCST must create an environment where these needs and efforts are pooled to steer the emerging infrastructure towards a position where users from across Europe and in all disciplines can work and collaborate in ways that suit their research needs; they should not be obliged to become experts in the infrastructure itself. This is partly achieved by providing a suite of services - applications database, VO monitoring tools, training marketplace, community repository - as well as a model of cultivating Virtual Research Communities (VRC) whereby EGI can communicate and support communities of researchers with common interests and practices.

The activity has cultivated a strong working relationship with the NGI Support Teams and resulted in better and stronger integration of EGI support services with the perceived needs of the NGIs; examples of this include the implementation of the Training Working Group, the UCST Web Pages and the closer relationship in the review process of deliverables.  This support for the VRCs and NGIs will take the form of workshops and road-shows in addition to the technical services which enable the UCST to tailor resources to the needs of these communities and also disseminate information and knowledge to suit their needs. The first round of such workshops will build upon the activities of the application developers and will take place during the User Forum 2011.  With over 500 of these developers recorded in the AppsDB alone, an excellent starting point for identifying these individuals has already been established.   Such application developers represent a valuable link to the end users, particularly those who do not wish to have to deal with the complexities of the infrastructure directly.

The User Community Support activity has also worked hard during the course of the first year to define and establish the user and community support function both in terms of subject domain and the geographical reach of the EGI community and eco-system. The biggest challenge has been the lack of funded projects to help coalesce the domain-specific user communities which has led to weaker than expected sustainability plans emerging from some of these Heavy User Communities. However, as we reach the end of the year positive signs are starting to emerge that some of these communities are close to establishing alternative arrangements.

# User Community Coordination

The User Community Coordination activity has reached the end of the year having acquired its full complement of staff, established all of the key services and processes and having substantially achieved the goals and objectives laid down in the DoW.

The WMSMonitor tool used to monitor glite-WMSLB instances status and job flow. (R 14)

The above image shows Professor Alexandre Bonvin, representative of the WeNMR VRC, demonstrating how he uses the WMS monitor to check up on the jobs that his team are running on the infrastructure. In addition to EGI, WeNMR also make use of resources in North and South America, all of which can be monitored on his smart phone.

The EGI User Community Support Team (UCST) provides coordination and support to the various distributed support teams across the NGIs and other specialist areas including VRCs. The website and other documentation provide guidance and direction to users and communities as to the optimum channels for them to receive help. A suite of technical services has been developed and is provided to augment these support services.

The User Community Support activity also plays a part in capturing and processing requirements from across the community and proactively processing them in order to feed them to the appropriate area for further action. A transparent, accessible Requirements Tracking (RT) system has been implemented into which all members of the EGI community can submit, track and comment on requirements. Requirements can relate to any aspect of the e-Infrastructure from middleware to research applications to support services. Requirements are investigated, analysed and processed by the EGI.eu UCST in conjunction with support team members from the NGIs and other partners. NA3 continues to develop the suite of technical services for users and communities. Discussions have been progressing with a number of geographically distributed user communities with the expectation that a number of these will become VRCs in the near future.

At the time of writing, the Requirements Tracking system has gathered approximately 250 requirements spread originating from various work packages within the EGI-InSPIRE project and drawn from various communities. The system has been swiftly adopted by the different divisions of EGI (i.e. operations, operational tools, user community, software provisioning) to facilitate the open tracking and processing of requirements tickets through the different areas and beyond. This has been achieved on the basis of developing strong working relationships with a number of research communities, many of whom are working towards finalising their individual MoUs. Working relationships with the support teams of the NGIs have become more active as they start to see the benefits of both contributing to and making use of the technical services being developed and provided by the EGI UCST.

The User Community Support activity (NA3) benefits from strong interaction with all of the other work packages in the EGI-InSPIRE project:

- NA2 – External Relations:

  - Preparation of dissemination material for User Community Support;

  - Blog posting – an informal dissemination channel designed to stimulate discussion;

  - Contributing articles for the Inspired Newsletter;

  - Organisation of training e.g. “How to talk to the media”

  - Preparation of policy for procedures including UCB and USAG;

  - Preparation of MoUs and Letters of Intent (to collaborate as an VRC)

- SA1 – Operations:

  - Has participated in the development and configuration of the Requirements Gathering system and is now making use of this;

  - Liaison over the running and development of the helpdesk (GGUS)

- SA2 – Provisioning the Software Infrastructure:

  - Has also been involved in the evolution and uptake of the Requirements Tracker;

  - Gathering requirements particularly in the context of the activities of the TCB;

  - There has been much communication over the year, particularly recent months, relating to the roadmaps of the technology providers in order to maximise the timeliness of activities in NA3;

- SA3 – Services for the Heavy User Communities (HUC):

  - Provides a communication channel to the HUCs;

  - Provides tools and services for the HUCs which will be made available to others. These include: GANGA and DIANE job submission tools in conjunction with a ‘mini-dashboard’ and NAGIOS;

  - The ORACLE-based Dashboard framework has been developed and is hosted at CERN.  It is available to those user communities who cannot operate their own NAGIOS server for running VO-specific test probes.

- JRA1 – Operational Tools:

  - Contact is maintained to evaluate which operation tools may be of interest to the user communities and therefore made available through the VO services.

  - Further development of VO registration and management tools (Operations Portal) based on UCST guidance for the benefit of users and NGI user support teams.

## UCST: the role and achievements of the User and Community Support Team

By the start of 2011 the staffing at EGI.eu had risen to full strength and all of the technical services were available as resources for users. In order to build upon these resources, both technical and human, three channels of endeavour were required. All were challenging, required drive and persistence, and needed coordination and alignment in order to achieve the desired outcome. That desired outcome was an integrated and cohesive support structure that would serve the needs of all communities, large and small, both new and established.

The first challenge was that many of the communities that we wanted to support were a long way from being sufficiently organised to communicate as one in the form of a Virtual Research Community (VRC). The Heavy User Communities that were formally incorporated into the project through SA3 did not all manage to resolve the failure of the Specialist Support Centres (SSCs) to get funding. Some, such as WLCG, remained strong in terms of having a ‘voice’ with which UCST could communicate but many of the other contacts reported that they did not have the resources to take on the responsibility of speaking for their community without specific new project funding to do so. In order to resolve these issues the User Support Coordination activity has been working with the known HUC contacts to reduce the effort that might be required to fulfil this role. Essentially, the purpose of a VRC is simply to capture and articulate the needs of that community and communicate the benefits and services provided by EGI to the users within the community. Therefore, a simple gateway, mailing list and contact address might be sufficient. It is not necessary that a VRC representative is a ‘leader’ of a community, rather a spokesperson who is known and respected within that community. Additionally, a template Letter of Intent was produced to enable candidate VRCs to declare their intention to establish a VRC in order to canvas support from across their community. This was a concept that emerged from the first User Community Board (UCB) meeting to which many of the candidate VRC representatives were invited in November 2010.

The second challenge was that the communication channels within NGIs were sufficiently heterogeneous to entail that it took time to establish the optimum contact points to integrate technical, support and operational contacts for maximum efficiency. This has largely been resolved now with initiatives such as the Training Working group helping to reinforce such communication in specific areas. It is anticipated that the first User Forum will present the perfect opportunity to confirm these connections with face to face meetings across many of those involved in the support function across the EGI community.  The NGI support teams are described in more detail in the following section.

The third challenge was that there were issues with the technical services that meant that they did not evolve as smoothly as we would have liked. The applications database made steady and dependable progress from being a cohesive standalone service from the start to being available as an object or function (commonly referred to as a ‘gadget’) to be embedded within the EGI Support webpages. The VO services progressed slowly at first as a lengthy investigation was required to determine which tools were available from the other work packages in the project that could be offered to users and to develop support material for these new users. Additionally, the dashboard that had been anticipated to be used as the key service was dependent on the commercial ORACLE database system, a port of the dashboard to an open source database system was not an option. A NAGIOS server based work around was eventually found and the porting option remains a potential solution if sufficient demand emerges from the user community. Furthermore, the ORACLE-based service run at CERN under SA3 may be available for communities that cannot produce their own NAGIOS test probes in some circumstances.

On a positive note, good progress was made in all other areas of the activity. These are described below:

### Implement, utilise and review the requirements gathering process

A requirements gathering process was defined and the existing EGI RT issue tracking system was configured to process requirements. The advantage of this technology was that it already existed as an EGI service, it was supported, and that knowledge acquired by both NA3 and the IT department in establishing the system could benefit EGI in other areas. A key requirement of the requirement gathering system itself was transparency across EGI and reaching out to user communities and other DCI projects.

This has been achieved. The system is working and in use and is being utilised by other work packages within EGI-InSPIRE and other DCI projects including EMI and IGE. The system has been comprehensively documented in the User Community Coordination section of the EGI wiki:

- https://wiki.egi.eu/wiki/Requirements_gathering_details

Instructions on how to use the Requirements Gathering System can be found here:

- https://wiki.egi.eu/wiki/Requirements_Tracking

During PQ4 this information was made visible through the User Community web pages and presented in a more user friendly manner.

### Formalising relationship with research communities: MoUs

Following successful discussions with the various known communities and internal partners a template for an MoU for establishing and running a VRC was produced. This is now available to all partners [R 13]. Various of our known contacts are working on tailoring this to their own needs. The first VRC to be established was the Worldwide e-Infrastructure for NMR and Structural Biology (WeNMR) community. A number of other communities are making good progress with developing their own MoUs. This process should speed up as more VRCs are established.

### Reaching out to new communities

Leads to new communities can come from various sources. These include direct requests, our own enquiries and investigations as well as introductions and suggestions from partners and other contacts. Further leads are established through attendance at conferences and workshops. This can include subject specialist events for example: NEERI2010 (Networking Event for European Research Infrastructures – 2010) held in Vienna, Austria, 21 October. This was a productive meeting as it brought together experts from CLARIN and DARIAH. Conversely, regional meetings such as the NDGF Strategy Workshop in Copenhagen, 9-10 November, 2010, enabled contacts to be pursued with user communities from various disciplines in the Nordic Region.

Such leads have led to on-going discussions with the following communities:

- Hydro-meteorology – through the Distributed Research Infrastructure for Hydro-Meteorology Study (DRIHMS) Project.

- Digital Cultural Heritage – through the Digital Cultural Heritage Network (DC-NET) project.

- Arts and Humanities – through the Arts and Humanities ESFRI project DARIAH.

- Linguistics and language research infrastructure – through the ESFRI project CLARIN.

- ESFRI projects; we continue to be in touch with the following ESFRI projects, either directly or indirectly, to ascertain how we can be of assistance: Lifewatch, ELIXIR, CLARIN and DARIAH.

### Training-related requirements

A Training Working Group (TWG) [R 12]1 has been convened to discuss the needs of the EGI community with respect to training and to capture and evaluate these requirements in order to support the effective development of the training ‘Market Place’. This will ultimately enable users and the user community to respond to the challenges and opportunities arising from the evolution of EGI. The Group is accountable to the UCST under WP3 and its remit is as follows:

- To consider how User Support Teams from the NGIs and other partners can cooperate most effectively from the perspective of the delivery of quality training to as many members of the user community while avoiding duplication and wastage.

- To contribute and discuss training requirements and process these through the UCST Requirements Tracking System.

- To provide feedback to their organisations regarding the processing of training requirements.

### The User Support Web site

The User Support website has evolved in steps over the course of the year. The first iteration was formal, somewhat dry, and was structured around the organisational framework of the project rather than the needs of the users. The second iteration was more concise and contained more detailed explanations of everything that the activity offered but the structure of the navigation was not as efficient as it could be. Part of the reason for this was the challenge of embedding the technical services within the Content Management System (CMS) that was used for the website. This was as much a product of the CMS as the current implementation of the technical services. This meant that the technical services had to maintain their own sites which mimicked the look and feel of the EGI site and that their navigation was integrated with the EGI site. By the end of the year GRNET, who lead the Technical Services task, had demonstrated a gadget that enabled the Applications Database to be embedded directly within the EGI CMS. Furthermore, GRNET also demonstrated an interface whereby users could automate the creation of their own gadget tailored to their own needs. This presents another opportunity for a service to help the under-resourced VRCs develop their own tools. It is anticipated that the NGI support teams will also find this to be of use. One of the first tasks for the second project year will be for GRNET to replicate this functionality across the other technical services.

The last iteration of the support webpages took place towards the end of the first project year. The challenge for the redesign process was to put together a set of pages that addressed the needs of people outside of the project whilst also addressing the needs of project members. Traditionally this might have been achieved by having an outward facing internet site and also an inward facing intranet site. However, with EGI this is not so straightforward as many of the partners have multiple roles on both sides of this artificial divide being both providers and consumers of EGI resources and services. A fundamental decision was made that information should not be replicated for different types of users. Therefore the design approach was first to define the user types, then define the information that each of these user types would need and finally to structure the site around this collective information. A navigation framework was then designed to enable any of the user types to find the information that they needed. The user types identified were, in now particular order, as follows: policy makers, the inquisitive public, VO managers, VRC coordinators, researchers (grid users and non grid users), NGI support team personnel, application developers and trainers.

The next phase was to design a User Community Support home page that provided a high level navigational framework that worked as a single entry point to all of these types of user. It was decided that there was three types of information needed: firstly, links to the key services that the Use Community Support activity provided; secondly, links to further information about User Community Support; and thirdly, news and event-related information about training and workshops aimed at users. It was agreed that the list of key services should not exceed seven as this ties in with the best advice from usability experts in this field. This resulted in the services being grouped under the following headings:

- Portals and gateways for research communities (including EGI VRCs)

- Support contact points for NGIs (national contact points for users)

- Applications database (AppDB)

- Services and Tools to support users within VOs

- Training Marketplace - the training calendar and digital library brought together

- Getting help (GGUS) and requesting New Features (Requirements Gathering)

These headings, it was felt, provided the optimum navigational structure for all types of user. Information about the activity would be provided under four clear headings within a second smaller grouping separate from the main links as follows:

- Team and partners (who we are)

- Organisational structure (how we work)

- Strategy (where we are going)

- Plans (how we will get there)

The news and events details, including links to the latest blog posts would be presented in the visually separate right hand side column.

Once this navigational framework was in place the content was updated to reflect the current state of the various services available to users and user communities. The NGI contacts that were known as a result of one-on-one discussions and a the recent survey, together with the discipline based gateways (including the VRCs and candidate VRCs) were clearly presented. The underlying guiding principle for this restructuring was the ITIL service model where by a single point of entry is established to coordinate all aspects of support. A longer term plan for the new layout is that once the site is well bedded down, the core information known and the news relating to training and other events flowing in at a steady rate it is intended that the content be swapped over so that the news and events become the main content and the navigational links move across to the right hand side column.

## NGI User Support Teams

NGIs declared at the end of EGEE that they were capable of serving their local users. Therefore the biggest challenge of EGI was bringing the distributed teams of NGI support staff into post-EGEE processes that can efficiently serve the e-Infrastructure needs of multi-national collaborations. The project put various communication mechanisms in place to enable structured and freeform communication for NGIs with their customers, with each other and with EGI.eu. The prime goal of the EGI.eu UCST for the first project year (PY1) was to establish these communication channels and to assure the proper flow of information through them for the benefit of both NGIs and scientific user communities. The project has setup and is using the following services to exchange information with NGIs:

- Email lists provide freeform communication mechanisms within the complex landscape of EGI user support:

  - Those who are in the NA3 work package of EGI-InSPIRE are subscribed to the inspire-na3@mailman.egi.eu list. This list is mainly used for collecting and distributing project-related information.

  - The main user support contacts of all (but a few) NGIs are subscribed to the ngi-ust-managers@mailman.egi.eu email list. This email list is used for collecting and distributing information that relates to the EGI collaboration in the broadest sense and that requires coordinated action within NGIs. The NGI User Support contacts (Websites and email lists) are listed to the community on the EGI Website (http://www.egi.eu/user-support/ngi_support).

- The EGI Requirement Tracker system to capture users’ and support team’s requirements. More than two hundred demands are already stored in this system, out of which about 50 were submitted by NGI representatives. The fully transparent system involves NGIs not only as ‘requestors’, but also as solution providers. Any SSO account holder can provide answers and complete or partial solutions to any of the requirement tickets. The UCST encouraged NGIs to do so by sending out targeted invitations to those groups that potentially have solutions to some stored requirements. Solutions to many of these requirements are emerging from discussions hosted within the same system.

- The Training Events registry is used by NGIs to inform communities and each other about upcoming EGI-related training courses. 28 European and 18 non-European events were registered in the database during PY1. Reporting forms are offered for trainers and for trainees to help them capture best practices, successful or less successful initiatives during training courses. Event summaries prepared from these reports are also shared with EGI partners through the same registry.

- Information about grid-enabled scientific applications, reusable support tools and about application developer experts is stored within the EGI Application Database. This is where NGIs and user groups can register their applications, provide details of support experts and can integrate application and developer profiles into community-specific portals and user environments. About 30 new tools and applications have been added to AppDB during PY1.

- Several thousand slideshows, video and audio tutorials and presentations are available under open source licences in the EGI Digital Library. While most of the NGIs are aware of and use the system, recent statistics showed that during PY1 the library has been used only to obtain information but not to share new content with the community. Effort will be made in PY2 to make new training content from NGIs visible to the community through this service.

- The User Community Coordination section of the EGI Wiki system provides scratch spaces for communities to develop documents, descriptions and manuals collaboratively, before making these entities visible to the general public through the EGI User Support website and other channels. While most of the content in this Wiki is written by EGI.eu and by NGIs with international tasks, the Wiki is heavily used by NGIs as a rich source of information.

- The EGI blog is a new service that provides a simple, yet powerful way to inform the EGI community about new developments, solutions or issues that exists within the collaboration. While statistics indicate that NGIs are gradually becoming aware of the blog, most of the posts have been written so far by EGI.eu staff. Effort will be made in PY2 to involve NGI user support teams to write blog posts.

## Technical Services for Users and Communities

Over the course of the first year of the project the disparate technical services that the EGI-InSPIRE started have been progressively brought together until the point where they have now coalesced into a cohesive suite of integrated resources that users would want and indeed can use as a package. These are now reviewed separately.

### Training Events and Training Repository: the “Training Marketplace”

The training services consist of a training events calendar and a Digital Library containing training-related material. Both of these systems were inherited from the EGEE project and had been used successfully for many years. The systems have been developed and hosted at the UEDIN both during the EGEE projects and up until now within EGI-InSPIRE. Unfortunately, for a number of reasons which did not become unclear until towards the end of the year, this did not turn out to be a satisfactory arrangement. Early in January 2011, UEDIN announced that they were closing down the department that had been doing this work which explained the unsatisfactory level of commitment from the institution previously. On a positive note the training services continued to run during the course of the year and, to be fair, all three of the technical staff assigned to the work at different times all addressed technical problems when they emerged. What was lacking was a contribution of vision and engagement in the planning process. The Science and Technology Facilities Council (STFC) have now taken on the coordination of this service on behalf of the UK JRU. They have provided assurances to the project management that STFC will be committed to taking over responsibility for developing and maintaining the services. A new developer has been assigned and it has been agreed that he will visit EGI.eu at the earliest opportunity to be fully briefed in the work.

A third training-related service, the Trainers’ Registry, has been also inherited from EGEE. While this service was available for the EGI community for a few months in 2010, it has been recently put offline because neither the user communities, nor the NGIs considered this as a service that is valuable enough to be kept maintained and online. Should the community feel the need for a centrally stored registry of trainers, the training marketplace could integrate this in the future. A critical point is ensuring that the trainers’ profiles are maintained within such a registry.

### The Applications Database (ABB)

The activities since the beginning of the project have been primarily focused on migrating valuable existing data from the EGEE era into a new system, able to meet the rise of requirements set forth with the introduction of the EGI era, and expanding the quality of the service. The new system was redesigned to provide a minimalistic, yet advanced in terms of functionality user interface. Another important aspect of development was integrating the EGI SSO system with the portal, in order to provide authenticated write-enabled access. Finally, a new support unit was created in GGUS in order to properly report issues concerning the Applications Database (AppDB) service.

More specifically, the EGEE Applications Registry site held about 250 entries about applications available to the community via the gLite middleware. This data, stored in a DBMS, was transformed and extended during the migration process and stored in a new DBMS featuring relational support and a data model more suitable for the needs of the EGI-inSPIRE project. Support for all UMD endorsed middleware was added (gLite, ARC, UNICORE, and Globus) and the concept of tools was introduced. Entries marked as tools, represent helper software that may provide QoS, easy-of-use, or additional functionality to the scientific applications stored in AppDB, and which in general does not lead to publications about results of scientific work. The entries of the existing RESPECT programme were thus also ported into the database, making it an even more valuable service for both application developers and end-users.

The Applications Database (AppDB) is now recognised as a well-developed and useful tool; its capabilities have been extended through the development and implementation of an Application Programming Interface (API).  This may now serve as a building base for external parties wishing to implement their own form of the service – for example, the Training Service website being hosted by STFC in the UK will enable the community to make better use of training events, supporting material and trainers.

Another concept introduced was the storing of personal profiles for each individual application developer and researcher, a feature that aims at simplifying the search for application developer experts who possess specialised knowledge.

As far as the user interface of the new portal is concerned, it was designed from the beginning with modern minimalistic principles in mind. It features a navigation pane on the left, from where the user selects the action/view of interest, and a data view on the right, where results/details about the selection are displayed. Explanatory tooltips are available for most of the action points of the display, along with intuitive icons, and where that is not enough, pop-up dialogues with help information are available.

In order to provide the user with a consistent and responsive end result, such architectural design patterns and techniques as MVC and AJAX have been employed. To this end, on another level, extensive use of JavaScript has been made, and there has been much effort to keep all major browsers compatible with the portal. At this time, MS Internet Explorer is the only major browser whose support is to be considered experimental, in the sense that it has not been yet extensively tested, although expected to be almost 100% operational.

Another important feature of AppDB, around which much of the development effort was concentrated, was providing write-enabled access to registered users, by linking AppDB to the EGI SSO system. By providing authenticated access, users may, amongst others,

- Register new applications, instead of requesting the data be inserted for them by the AppDB support team

- Modify existing application data whenever they deem appropriate

- Edit application associations with people (developers, scientific coordinators, etc.)

This feature is expected to help provide more up-to-date, quality data, since developers will have one less barrier to divide them from it, and it should motivate them into feeling more connected to the data, in terms of ownership.

The second major release (v1.0) of the AppsDB was deployed into production in mid-November, featuring write-enabled access; for the first couple of months after, the release's write-enabled feature was restricted only to NGI representatives, in order to test the functionality while minimising data corruption in case of errors. After the completion of the testing period, with input from Ireland, Switzerland, Norway, Spain, Poland, and the Netherlands, the said functionality became available to all users holding an EGI SSO account, through the release of a minor version (v1.1), which included many bug fixes and enhancements from the testing period feedback.

Among the most prominent features of this minor version, was the beta release of a read-only RESTful Web API, with XML schemata for all major resources (applications, people, publications, etc.) on a dedicated FQDN [R 1, R 3]. The requirement for such an API has stemmed from the need for NGIs and VOs to be able to provide their own localised, custom interfaces to the Apps DB service, which could, for example, display entries relevant to their county or discipline only, or in their own native language.

By the time of this writing, a second minor version (v1.2) has followed shortly after, featuring, amongst others

- sanitisation of existing data,

- 3rd-person profile management by NGI representative and manager roles,

- a demo platform of web gadgets, based on the Web API, which may be used to simplify integration with other portals/CMS', and

- prototype integration with the EGI Operations Portal, by fetching VO data though its XML interface.

The featured web gadgets provide data visualization for the AppDB web API result sets, paging capabilities and user defined search operations. They are constructed in such a way, as to provide high usability to external web portals and can be configured to display specific information from the AppDB, without any change to the structure of the host site. Data and display customization can be achieved by passing predefined settings to the requested URL of the gadget, thus avoiding the need of any special client side requirement.

Last but not least of the work achieved, the AppDB Support Unit created in GGUS serves as the main communication channel between interested users and the AppDB development/deployment team in order to communicate bugs, and to help resolve issues concerning the quality of the service. Feature requests, on the other hand, are handled by the EGI RT [R 2] ticketing system, and monitored by the UCST.

Usage of the Applications Database in February 2011 with Italy factored out (70% of the applications originate from Italy for legacy reasons.)

At the end of February 2011 there were 521 applications in the AppDB of which 366 originated from Italy. This is largely a legacy issue due to the fact that during the EGEE era the applications database was developed in Italy.

### VO Services

The VO Services activities focus on assisting the task of setting up and operating a VO. Those are complex tasks that require an important effort for ensuring a high quality of services. Many tools and services are available in EGI that rely on the VO information, and sometimes, procedures are neither easily available nor complete. The EGI VO Services subtask supports VOs in the whole process of start-up, management and operation, pointing out to tools, services, documentation and procedural guidelines to maximize the usage of the resources. The VO services activity is carried out by LIP in Portugal and UPV in Spain.  It is noteworthy that the purpose of VO services is to enable the re-use of data by presenting it to a different audience in a different context.  The activities are summarized in four main points:

| - VO Management Support. To set up a central point with procedures, FAQs and a single contact point. - Promote VO activities. To ease the access to tools and services to foster production quality by the users of a VO. - VO Infrastructure Monitoring. To aid setting up tools for monitoring the resources under the VO. - VO Infrastructure Usage. To support the monitoring on the usage of the resources by the users from a VO or a VRC. | Figure 1: VO Services activities. |
| --- | --- |

In the different activities above mentioned, UPV and LIP have produced the following results:

- VO Management Support.

  - An inventory of basic services has been made (with a proper cost analysis from the operation point of view) required to support VO infrastructures. On the other hand, a set of monitoring and accounting tools that are widely available for new communities was evaluated. All findings are summarised in the EGI Survey on Monitoring Tools [R 15] report which defines a core set of services that EGI will make available for new communities to simplify and catalyse their infrastructure usage.

  - The VO registration process has been revised and adapted to the EGI era and to the new release of the CIC portal.

  - The ‘VO services’ support unit has been created in GGUS to help VO managers during the VO registration process; assist VO managers deploying technical services which may simplify their user community access to the infrastructure and promote collaboration within the VO; and bridge VO managers requirements with EGI / NGIs resource providers availabilities.

  - Operation of the VO Services support unit in GGUS handling tickets addressed to that support unit, and linking / involving the appropriate bodies to reach a prompt solution. This specific activity has already originated some requirements to EMI. The decommissioning of obsolete GGUS support units with identical mandates in previous projects has started.

  - The documentation has been inserted on Wiki pages, namely the VO Services Wiki [R 6], acting as the main source of information for this activity, and the VO Management Frequently Asked Question Wiki [R 7], addressing answers to questions from VO Administrators collected from several sources.

- Promote VO Activities.

  - Analysis, evaluation and discussion of a job monitoring framework built on top of GANGA and DIANE job submission tools, and integrated with mini-dashboard platforms installed at CERN. Production of appropriate documentation on the overall framework to guide the discussions [R 8].

  - Other tools for operating a VO are under analysis and use cases, recommendations on usage and links will be provided.

- VO Infrastructure Monitoring.

  - Analysis of the regional NAGIOS framework, and study the possibility to used it as a monitoring tool for the VO infrastructure. Interactions with the regional NAGIOS developers to understand how the topology generation could be changed so that multiple VOs could be monitored under the same box, and how to generate the VO infrastructure topology instead of the NGI infrastructure topology. Deployment of a test box [R 9] supporting two simultaneous test VO. Documentation on the overall changes and processes has started.

  - Two test deployments of the service (UPV and LIP) are being performed to transitory host emerging VOs.

- VO Infrastructure Usage.

  - Meetings and discussion with staff working on the dashboard framework (TSA3.2.1) in order to clarify the dashboard framework, and the showstopper originating from the use of ORACLE database solutions. While Dashboard cannot be operated by communities without buying an ORACLE licence, CERN is able to support other communities using its own Dashboard and ORACLE installations, plus a GANGA based mini-dashboard for job monitoring.

  - The Accounting portal of EGI has been analysed and contacts have been made with the developers to define a requirement to support the integrated view of all the VOs from a VRC.

### The EGI Community Software Repository

Preliminary discussions have been made during the first year of the project, about the implementation of the EGI Community Software Repository service. The outcome of these discussions was that, the EGI Community Software Repository service should be mainly based on already existed services offered by the EGI and the effort needed for such an implementation should be considered as a combined effort offered by both, the NA3 and the SA2 activity. Following these discussions, the IASA/GRNET team (the responsible team for the AppDB service and also one of the main developers of the EGI Software Repository) made a proposal of using the AppDB service (provided by NA3) as the front-end medium for the submission of new releases of the registered applications/tools, the RT instance (provided by SA2) for covering a lightweight release verification process and a separate instance of the EGI Software Repository (provided by SA2) to hold and manage the community related SW releases. This proposal it is still under evaluation.

### NA3 Project metrics

Project metrics can be found at the following wiki location:

- https://wiki.egi.eu/wiki/WP3:_User_Community_Coordination#Metrics

These are updated quarterly and the fourth quarter results will be added at the end of the year.

The following metrics are recorded:

| Metric ID (scope) | Metric |
| --- | --- |
| M.NA3.1 | Number of tickets with creation time within the specified timeframe |
| M.NA3.2 | Number of GGUS tickets raised by users and resolved (NGIs & EGI.eu) |
| M.NA3.3 | Number of GGUS tickets raised by users and resolved by EGI.eu |
| M.NA3.4 | Time to resolve tickets: - Average time - Median time |
| M.NA3.5 | Uptime of User Support websites: - Training - Application Database - VO Support Services |
| M.NA3.6 | Visitors to User Support websites: - Training - Application Database - VO Support Services |
| M.NA3.7 | Number of VO Support Services: - Evaluated - Supported - Offered as service |
| M.NA3.8 | Number of Applications in the AppDB: - Applications - Tools - Personal profiles |
| M.NA3.9 | Number of Trainers in the Trainers database |
| M.NA3.10 | Number of Training Days delivered through NGI Training events |
| M.NA3.11 | Number of: - New/decommissioned VOs - Low/Medium/High Activity VOs - international VOs |
| M.NA3.12 | Number of users (grouped by community and VO) |

# Plans for the next year

This section presents the goals for the year ahead together with the broad plans and tasks that will be undertaken to achieve this. This detail will be presented on the Support web pages and comments and feedback is always welcome. The requirements gathering process exists to enable users and user communities to influence these plans through the formal mechanism of the UCB and, at a technical level, the USAG. If necessary, plans can be reviewed and this information will be made public through the website and other channels.

## User and Community Support Team

This task exits to draw all of the activities together and deliver them to the users. Although it is within the first year of the project, the first User Forum will occur after this first annual report has been written so it is worth emphasising that this is, in many ways, the culmination of the first year’s work. The forum schedule coupled with the published book of abstracts [R 16] indicate a rich and compelling proposition which should be of interest and value to the whole spectrum of our audience: users, communities, application developers, NGI support teams and more. To reinforce this, the User Community Coordination activity will have its own booth at the User Forum. This will be an opportunity to present this work in addition to that of the NGI support teams and the VRCs.

In order to drive forward the user facing perspective of the infrastructure we will deliver the following ten point action plan:

- Website to draw in all categories of users (www.egi.eu/user-support)

The website will continue to evolve in terms of usability and as a hub for all information about our work and services for all categories of users, (ranging from NGIs, VRCs and researchers through to those involved in delivering the EGI services).

- Gather intelligence: metrics, data, trends, knowledge, geo-spatial information

Weekly UCST reports capture statistical snapshots of performance data and provide an overview of activity, progress and evolving trends.  Typically, these snapshots show the number of new Requirement Tickets raised, the number resolved and any that are stalled and serve as an alert should management intervention be required.  This alert also reveals which applications it is that people are most looking at and as a consequence, leads to focus of effort.  UCST will continue to capture metrics about all aspects relating to the user communities in order to optimise services and information to their needs.

- Investigate key requirements – share knowledge with users/developers/middleware providers

Key requirements emerge from the analysis and grouping within the Requirements gathering system.  As part of this investigation, anyone who has submitted a requirement related to a prioritised area of work is contacted and invited to participate in the development process.  Anyone else who UCST feel could contribute to the effort is also contacted.  All info/knowledge emerging from this work is made public in order to maximise dissemination and to speed up the resolution of identified community needs.

- Blog – post updates on all aspects of NA3 to stimulate discussion

UCST has established itself as the dominant contributor to the EGI blog service as revealed by the tag cloud and the Google Analytics dashboard and will strive to maintain this position. The blog represents a discussion forum for the user community to interact in a public arena with the members of the UCST. We welcome and will encourage such discussions.

- Meet the Application Developers – workshops to support key topics

End users, the scientists and other researchers who use the grid increasingly do not want to know or have to know about the workings of the infrastructure itself. Application developers are the bridge between such users and the infrastructure. Through the Applications Database we already have contact points for over 500 developers. Through supporting developers to enrich the user experience with more and better gateways, portals, applications and tools we can serve the needs of users, communities and the NGI support teams.  To this end, one session at the User Forum 2011 (UF11) has been dedicated to this process and is seen as an important step in the provision of Services and tools for EGI VRCs.  Gateways and portals will be the focus of this 1st workshop.   NGIs, VRCs and communities have been invited to participate and this session will map out future themes and establish dates for the workshops; the outcome of this event will be that NGIs etc can ensure that Application developers who are known to them attend the appropriate workshops when they are subsequently run.

- EGI Community Roadshow – in conjunction with NGIs (after NGS)

For a number of years the UK’s NGI, the NGS has successfully delivered a series of road shows tailored to the needs of research institutions across the UK. UCST are currently working with the NGSs to identify the most successful elements of this model.  Over the 1st quarter of project year 2, UCST will work with the NGI support teams to design a new system that meets the needs of our partners.

- Training ‘marketplace’ – combined Training Calendar and Digital Library

One of the most significant limitations of the technical services at the start of the project was the decoupled nature of the resources. Once you had identified an application of interest in the Applications Database, you had to then go into the training database and search for related training material and separately again search the calendar for related events. All of the services have APIs, the goal now is to harmonise these and integrate the services.

- Video material & online courses for training – supply tools and support

Training is not funded and thus screencasts and short videos are seen to offer a quicker, cheaper and simpler way of providing step by step guidance to users who require introductory training to use specific applications or services. For UF11, e-science-talk is already committed to participate (www.e-sciencetalk.org) and this represents an important step forwards.  Another problem area has been the scarcity of new material in the training database. This is already being addressed with a drive to encourage all parties to submit their material or at least links to their material. As we ramp up this effort we will provide help and advice on how to produce the best training material and also provide support and tools for developing online resources and video material.  This will draw upon the links with EGI-InSPIRE’s sister project e-Science Talk.

- VRC Representatives – EGI to support and promote their role in ‘championing’ the benefits that EGI can bring to the scientific communities by:

- Speeding up the process of extending the resources which users have access to.

- Providing information on applications & tools which are freely available.

- Cultivate and Nurture representatives to support them in their role as spoke- persons for their community, thus enabling them to speak authoritatively to and for their community.

- Extolling the benefits that EGI can offer.

- Technical Services - provide technical services that NGIs and VRCs can embed in their own gateways and portals:

We will continue to develop the technical services and ensure they form a compelling and integrated suite of resources that meet the ever increasing demands of grid users both established and new.

## NGI User Support Teams

The overarching goal for PY2 is to make the NGIs aware of the technical services that exist for them and making these solutions routinely used by the NGI User Support Teams, in order to make their work and output more visible for EGI members. The Technical Services together with the recently restructured User Support Webpage and the recently established EGI blog will be important tools in achieving this goal. Monitoring the usage of these sites is therefore a key to later evaluate the success of the promotion activity. The ‘NGI road show model’ will also help EGI to promote NGIs’ services and to inform NGIs about the tools that exist for them.

In order to better understand the services of NGIs and the relationship of NGIs with technical services, with communication services as well as with user communities, the EGI.eu User Community Support Team has issued a Survey to NGI User Support Teams at the end of February. The survey was open until the middle of March. While a complete analysis of the answers will be carried out, the preliminary findings show (21 answers until 07/03/2011) that the answers will trigger the following set of actions:

- Rationalisation of services that are provided for NGI user support teams in order to better meet the users’ needs and to better integrate into the support workflows of the NGIs.

- Refocusing and integrating the support activities that NGIs provide to scientific projects, primarily to ESFRI project.

- Improving the visibility of NGIs through the EGI.eu webpage, by adding entry points that drive users directly to national support teams.

- Improving the visibility of reusable tools and applications that the NGIs developed for end users and for user support teams.

## Technical Services for Users and Communities

The plans for the Technical Services are described below. During the first year of the project, due to the complexity of some aspects of the various technical services which have been described earlier, much of the coordination of the technical services task had to be driven by activity leader. Now that these issues have been, resolved and the entire distributed NA3 team is working as a cohesive whole, it is anticipated that GRNET will be able to take over this coordinating role as planned and be able to focus on the technical challenges ahead in working towards the tighter integration of the services as well as their delivery and promotion.

### Training Events and Training Repository: the “Training Marketplace”

This activity has just (March 2011) been taken over by STFC from UEDIN. The new developer assigned to the work will visit EGI at the earliest opportunity to discuss a detailed Specification of Requirements for EGI Training Services that was prepared by UCST. This was used at the planning stage for the migration to STFC and will form the basis of the product development plans that STFC are working on.

### The Applications Database (ABB)

Current development on the AppDB service is still according to the work plan specified at the first USAG meeting [R 11]. However, priority changes have been made to meet the circumstances, and additional items have been injected, in order to meet the rise of requirements from the evaluation of new user stories.

The main priority for the year to come will be the fulfilment of pending items from the first year, such as enhancements to the data/object model, usability, and quality of service and information, as those have been already defined in [R 10]. Once these items have been satisfied, further development will focus on the following guidelines:

- Data review and evaluation, by contacting application contributors. The UCST's involvement in this action is expected to play a crucial role.

- Integration with the EGI Software Repository. Developers should be able to register and submit software releases and associated metadata of their applications through the AppDB interface, for storage in the repository, which end-users would in turn be able to easily find and download. Such a feature would help further establish the AppDB's role within EGI, since the information provided will be more than just metadata about software, but - in a sense - the actual software itself.

When a satisfactory level of the aforementioned items is deemed to be completed, a feature freeze would be advantageous, in order to give the development team the opportunity to audit the existing codebase, and perform what will surely be much needed clean up and optimization procedures. Such an action will help eliminating bugs, boost performance, and solidify security.

### VO Services

The activity of the UPV and the LIP will concentrate in the following items:

- VO Management Support. Continue with the support of the GGUS support unit and on the development of the documentation supporting VO managers. Create a VO Services website to integrate all the information and to gain visibility.

- Promote VO Services. To include additional services recommendations for data access. To integrate services’ information on a consolidated entry point.

- VO Infrastructure Monitoring. To deploy VO-NAGIOS boxes for new emerging VOs through the UPV and LIP deployments.

- VO Infrastructure Usage. Accounting portal information to be made available and this data will then be integrated with the AppsDB and other portal pages.

### The EGI Community Software Repository

Concerning the EGI Community Software Repository the following activities are expected to be realised in the second year of the project:

- Development/deployment of the Community Repository based on the work done on the EGI Software Repository (SA2)

- Integrate the with the part of the RT module of the Community Repository with the AppDB service

- Development of a web interface for the Community repository (this effort should be also considered as a common task between the SA2 & NA3 activities)

# Conclusions

The first year of the EGI-InSPIRE project has seen the successful establishment of the User Community Support Team at the EGI.eu headquarters in Amsterdam. Through this team, the user and community support functions, procedures and processes have been put in place through consultation with the NGI Support Teams to support their activities. A collaborative environment where efforts are pooled to the clear benefit of scientific researchers across Europe is becoming increasingly effective and strong working relationships have been cultivated with the NGI Support Teams as well as with emerging VRCs. The biggest challenge has been the lack of funded end-user projects to help coalesce the domain-specific user communities which has led to weaker than expected sustainability plans emerging from some of these Heavy User Communities.

For PY2 of the project, three key areas of work have been planned:

- Stronger communication between the UCST and its customer base of NGIs, VRCs and individual researchers will enhance the impact and effectiveness of the collaborative efforts that EGI aims to promote.

- UCST will aim to make the NGIs aware of the services that are being put in place for them and to promote these such that it becomes the norm for NGI User Support Teams to use them.

- Development of the Technical Services for Users and Communities will underpin a growing take up by the many of solutions provided for the few – such as a ‘Training Marketplace’, the Applications Database, VO Services and the EGI Community Software Repository.

# References

| R 1 | Applications Database API http://appdbpi.egi.eu |
| --- | --- |
| R 2 | EGI RT ticketing system http://rt.egi.eu |
| R 3 | Applications Database API documentation https://wiki.egi.eu/wiki/TNA3.4_AppDB_REST_API_v0.1 |
| R 4 | VO services: Summary of Activities and Work plan: https://www.egi.eu/indico/getFile.py/access?contribId=2&resId=0&materialId=slides&confId=223 |
| R 5 | https://www.egi.eu/indico/conferenceDisplay.py?confId=223 |
| R 6 | https://wiki.egi.eu/wiki/VO_Services |
| R 7 | https://wiki.egi.eu/wiki/VO_Management_FAQS |
| R 8 | https://wiki.egi.eu/w/images/1/15/Diane_Ganga_Evaluation_v2.pdf |
| R 9 | NAGIOS VO monitoring service: https://nagios01.ncg.ingrid.pt/nagios |
| R 10 | Specification of Requirements for EGI Applications database https://documents.egi.eu/document/275 |
| R 11 | EGI Applications Database Activities Summary and Work plan https://documents.egi.eu/document/276 |
| R 12 | EGI Training Working Group: https://wiki.egi.eu/wiki/Training_Working_Group |
| R 13 | EGI Memorandum of Understanding Template: https://documents.egi.eu/document/87 |
| R 14 | WMSMonitor, a tool to monitor glite-WMSLB instances status and job flow: https://twiki.cnaf.infn.it/twiki/bin/view/WMSMonitor/WebHome |
| R 15 | Report on Monitoring/Accounting tools: https://wiki.egi.eu/w/images/1/1b/Monitoring_tools_V5.pdf |
| R 16 | EGI User Forum 2011, Book of Abstracts: https://www.egi.eu/indico/conferenceDisplay.py/abstractBook?confId=207 |

An EGI Virtual Research Community (VRC) is defined by a Memorandum of Understanding (MoU). This is a document that defines the scope of the research domain of the VRC in question together with details of the key representatives who will speak for and communicate with that community. The sustainability and governance model for the community will be described and finally a time-line will be drawn up for the key tasks that will be needed to establish the VRC together with cyclical tasks such as reporting, reviewing the VRC, attending the User Community Board meetings and other formal engagements.

ITIL stands for Information Technology Infrastructure Library - http://www.itil-officialsite.com/AboutITIL/WhatisITIL.asp