EGI-InSPIRE

DMP0: METRICS PORTAL ROADMAP v1.0

Document identifier:	EGI-Metrics_Portal_Roadmap_v0.1.odt
Date:	20/01/11
Activity:	JRA1
Lead partners for deliverable:	CESGA
Document status:	DRAFT
Document link:	http://www.egee.cesga.es/documents

Abstract: This document is intended to provide an overview of the Metrics Portal roadmap including new working plan and releases procedure.

Copyright notice / Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration. EGI-InSPIRE (“European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe”) is a project co-funded by the European Commission as an Integrated Infrastructure Initiative within the 7th Framework Programme. EGI-InSPIRE began in May 2010 and will run for 4 years. This work is licensed under the Creative Commons Attribution-Noncommercial 3.0 License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, and USA. The work must be attributed by attaching the following reference to the copied elements: “Copyright © Members of the EGI-InSPIRE Collaboration, 2010. See www.egi.eu for details of the EGI-InSPIRE project and the collaboration”. Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published. / Delivery Slip / Name Partner/Activity Date / From Alvaro Simon CESGA/JRA1 18/01/11 / Reviewed by Moderator: / Reviewers: / Approved by AMB & PMB / Document Log / Issue Date Comment Author/Partner / 1 18/01/11 First draft (v1.0) entering internal review. A. Simon/CESGA / 2 19/01/11 New charts and gantt. J. Lopez/CESGA / 3

Content
# Introduction
## Purpose of the document
This document shows new Metrics Portal roadmap and future deliverables and milestones. A preview Gantt chart is displayed at the end of this document.
## Application area
Readers can use this document to obtain general info about Metrics Portal status and future work.
## references
[R6] http://www3.egee.cesga.es/gridsite/accounting/CESGA/egee_view.php	Accountig Portal
[R7] https://gus.fzk.de/pages/home.php	GGUS Portal
[R8] http://cic.gridops.org/index.php	CIC Portal
[R9] https://goc.gridops.org/site/list?id=112	GOCDB

## Document amendment procedure
This document may be updated as new services appear to be included into Metrics Portal or if new milestones are required.
Comments should be sent to the authors.

# Executive summary
This document shows services “Metrics Portal V1” that is installed at CESGA. This document provides a brief future plan for this global service. All this information is generated and updated using a local wiki page only accessible by CESGA administrators.

# METRICS PORTAL
The metrics portal is the culmination of the work initiated by the MIG (Metrics Implementation Group) and transferred to the Operations Automation Team (OAT) in EGEE-III and now to EGI. The main objective is to have a set of metrics that can help to measure project performance and keep track of its evolution. The portal automatically collects all the required data and calculates these metrics displaying all of them in a single place. The portal agglutinates information from different sources like GOCDB, GGUS, GSTAT, etc. using various connectors depending on the data provider. These connectors translate the information gathered from diverse producers and stores it into a local database. Using the metrics portal this information will be available from a common interface and full reports could be generated in just a few seconds.

## Project life cycle
Metrics Portal releases are based on a project life cycle (see figure1). Each life cycle takes six months to complete, after this period of time a new release is distributed (see figure 2 for more details). This project management was selected to introduce in each release a specific number of metrics and to reach a continuous improvement.
Figure1
# WBS

MP0	Planning and Roadmap
MP1	Current Metrics Portal revision
MP2	Metrics Portal Framework
MP3	Manual Metrics
MP4	Accounting Metrics
MP5	GGUS Metrics
MP6	GSTAT Metrics
MP7	ACE Metrics
MP8	GOCDB Metrics

# WBS Dictionary

Code	MP0
Name	Planning and Roadmap.
Definition	First step to specify requirements, WBS, WBS dictionary, list of deliverables and milestones and a schedule for the project.
Deliverables	DMP0.1 DMP0.2 DMP0.3
Milestones

Code	MP1
Name	Metrics Portal v1 revision
Definition	Fix any issue found in the current Metrics Portal.
Deliverables	DMP1
Milestones	MMP1

Code	MP2
Name	Metrics Portal Framework
Definition	The aim of this work package is to choose a good framework, fast and versatile, for the new portal.
Deliverables	DMP2
Milestones

Code	MP3
Name	Manual Metrics
Definition	This work package is assigned to deploy a database schema and interface to introduce manual metrics into the portal.
Deliverables	DMP3.1 DMP3.2 DMP3.3
Milestones	MMP2 MMP3 MMP4

Code	MP4
Name	Accounting Metrics
Definition	Description and implementation of required metrics available from the Accounting Portal.
Deliverables	DMP4.1 DMP4.2 DMP4.3
Milestones	MMP2 MMP3 MMP4

Code	MP5
Name	GGUS Metrics
Definition	This package is designed to set requirements and gather information from GGUS service to implement new metrics.
Deliverables	DMP5.1 DMP5.2 DMP5.3
Milestones	MMP2 MMP3 MMP4

Code	MP6
Name	GSTAT Metrics
Definition	This package is designed to set requirements and gather information from GSTAT service to implement new metrics.
Deliverables	DMP6.1 DMP6.2 DMP6.3
Milestones	MMP2 MMP3 MMP4

Code	MP7
Name	ACE Metrics
Definition	This package is designed to gather data from ACE service to implement new metrics such sites availability and reliavilibity.
Deliverables	DMP7.1 DMP7.2 DMP7.3
Milestones	MMP2 MMP3 MMP4

Code	MP8
Name	GOCDB Metrics
Definition	This package is designed to implement new metrics using GOCDBPI interface provided by GOCDB.
Deliverables	DMP8.1 DMP8.2 DMP8.3
Milestones	MMP2 MMP3 MMP4

# LIST OF DELIVERABLES

Deliverable	Name	Description
DMP0.1 DMP0.2 DMP0.3	Metrics Portal Project Plan v1.0 v1.2 v1.3	Portal roadmap deliverables.
DMP1	Metrics Portal v1.1	Revision and fix of the current Metrics portal.
DMP2	Framework selection	New framework is selected to deploy the Metrics Portal.
DMP3.1 DMP3.2 DMP3.3	Manual Metrics v1 v2 v3	Portal interface which detect and grant write access to activity leaders to introduce new metrics manually.
DMP4.1 DMP4.2 DMP4.3	Accounting Metrics v1 v2 v3	Metrics Portal should display metrics using stored accounting information.
DMP5.1 DMP5.2 DMP5.3	GGUS Metrics v1 v2 v3	GGUS and Metrics Portal teams should be in contact to deploy a stable interface between portals and store and display the desired metrics.
DMP6.1 DMP6.2 DMP6.3	GSTAT Metrics v1 v2 v3	Deploy a new set of metrics gathering information from GSTAT.
DMP7.1 DMP7.2 DMP7.3	ACE Metrics v1 v2 v3	Display new metrics using GOCDBPI interface.

# LIST OF Milestones

Milestone	Description
MMP1	Metrics Portal v1.1
MMP2	Metrics Portal v2
MMP3	Metrics Portal v2.1
MMP4	Metrics Portal v2.2

# Schedule

DATE	EVENT
31/01/11	DMP0.1
28/02/11	DMP1 DMP2 MMP1 (Metrics Portal v1.1)
31/03/11	DMP3.1
30/04/11	DMP4.1
31/05/11	DMP5.1
30/06/11	DMP6.1
31/07/11	DMP7.1
31/08/11	DMP8.1 MMP2 (Release 1)
30/09/11	DMP0.2 DMP3.2
31/10/11	DMP4.2
30/11/11	DMP5.2
31/12/11	DMP6.2
31/01/12	DMP7.2
28/02/12	DMP8.2 MMP3 (Release 2)
31/03/12	DMP0.3 DMP3.3
30/04/12	DMP4.3
31/05/12	DMP5.3
30/06/12	DMP6.3
31/07/12	DMP7.3
31/08/12	DMP8.3 MMP4 (Release 3)

Figure2