Quality Criteria Verification

Executive Summary

For QCV, Stage Rollout, DMSU and EGI internal

| Name of the component | EMI MPI (in CREAM) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Release | emi.mpi.sl5.x86_64-1.0.0 |  |  |  |  |
| Software Provider | EMI |  |  |  |  |
| Release Contact | Name: |  | E-Mail |  |  |
|  | Cristina Aiftimiei |  | cristina.aiftimiei@pd.infn.it |  |  |
| Validator | Name: |  | E-Mail |  |  |
|  | Enol Fernández |  | enolfc@ifca.unican.es |  |  |
| Component status | Rejected |  | Date |  |  |
| Verification start date | 26/05/2011 |  | Verification end date | 07/06/2011 |  |

Summary of Quality Criteria verification:

|  | Generic Quality Criteria Total (Critical/Non critical) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Passed | Not passed | Not Applicable | Total |
| TP | 0 | 0 | 0 | 0 |
| VLD | 12 | 1 | 4 | 17 |
|  | Specific Quality Criteria |  |  |  |
| TP | 0 | 0 | 0 | 0 |
| VLD | 6 | 0 | 3 | 9 |

Summary:

The provided functionality works as expected, however there are two issues that make the software not ready for release:

- glite-mpi metapackage is not Fedora compliant, it includes some files in /release, which should not be there.

- The yaim plugin for the CE is not ready for use with latest versions of torque, since it assumes wrong paths. A patch for the plugin must be provided for deployment.

Validator comments:

Documentation was updated due to request of verifier.

GGUS ticket filled for yaim plugin: https://ggus.org/ws/ticket_info.php?ticket=71304

Workaround:

It may be accepted if a patch for the MPI CE is provided.

Specific Functional Tests to be repeated in SR:

No tests to be repeated

Specific Non-functional tests (Scalability, etc…) to be repeated in SR:

No need for extra non-functional tests

Comments for UMD QC definition (TSA2.2):

No comments

Comments for SR (TSA1.3):

No comments

Comments for DMSU (TSA2.5):

No comments

Comments for TP:

GGUS tickets filled with comments to TP