EGI-InSPIRE

Staged Rollout Report Template for Early Adopters

EGI TSA1.3

Document identifier:	ea-UK-UKI-LT2-BRUNEL-EMI1-site-bdii-1.1.0.odt
Date:	29-09-2011
Activity:	TSA1.3
Lead Partner:	EGI.eu
Document Status:	FINAL
Dissemination Level:	PUBLIC
Document Link:	https://documents.egi.eu/document/254

Abstract / Template to be filled by Early Adopter teams doing staged rollout of components on behalf of EGI task TSA1.3

The Early Adopter team should fill the “grey” areas
NGI	NGI_UK
Site Name	UKI-LT2-BRUNEL
EA team names	Raul Henriques Cardoso Lopes
EA team contacts	RAUL H C LOPES <rlopes@cern.ch>
Product	emi.bdii-site.sl5.x86_64	Version	1.0.1	RT ticket ID	2821

The “outcome” each metric is one of: OK, WARN, FAIL, NA (Not Aplicable), Nver (Not verified/Not tested). Copy/paste any results from your commands where you see fit.
Metric	<OK|WARN|FAIL|NA|NVer>	WEB URLs, Command used, other comments / (please always fill this table with as much information as possible, and as you see fit)
Release notes and other / documentation
Installation or upgrading (specify which)	OK	Installation.
(RE-)configuration (if using yaim, specify command used)		/opt/glite/yaim/bin/yaim -c -s site-info.def -n BDII_site
Functionality (including start stop of deamons, and which)	OK	Perfect. It worked immediatelly.
SAM/Nagios/Gstat or any other monitoring framework / (specify the name of the machine)	OK	No Warnings in NAGIOS UK.
Interaction integration with other components (specify which)	OK
Behaviour in production environment (after a few days). Specify VO’s using the service when applicable	OK	It's been in production for 24h.
Log files: usefulness, clarity, etc., any other comments on where/how to improve them.	OK	Some wikii page (that I cannot find now) directed me to use the command / > yaim -n -s site-info.def -n bdii_site / The error message can be confusing: / > The node-info for service bdii_site not found in /opt/glite/yaim/bin/../node-info.d / Could it be improved? Thinks of a new sysadmin starting in the grid.
Error messages: please specify or comment any issues with error messages, if they are not correct, not clear, useful, etc. .