EGI-InSPIRE

Staged Rollout Report Template for Early Adopters

EGI TSA1.3

Document identifier:	EGI-TSA1.3-staged-rollout-template-V5.odt
Date:	29-09-2011
Activity:	TSA1.3
Lead Partner:	EGI.eu
Document Status:	FINAL
Dissemination Level:	PUBLIC
Document Link:	https://documents.egi.eu/document/254

Abstract / Template to be filled by Early Adopter teams doing staged rollout of components on behalf of EGI task TSA1.3

The Early Adopter team should fill the “grey” areas
NGI	NGI_UK
Site Name	UKI-LT2-BRUNEL
EA team names	ARGUS
EA team contacts	Raul Henriques Cardoso Lopes
Product	EMI.argus.sl5.x86_64	Version	1.4.0	RT ticket ID	2952

The “outcome” each metric is one of: OK, WARN, FAIL, NA (Not Aplicable), Nver (Not verified/Not tested). Copy/paste any results from your commands where you see fit.
Metric	<OK|WARN|FAIL|NA|NVer>	WEB URLs, Command used, other comments / (please always fill this table with as much information as possible, and as you see fit)
Release notes and other / documentation
Installation or upgrading (specify which)	OK	Upgrade.
(RE-)configuration (if using yaim, specify command used)		No. I tried an upgrade with reruning yaim. Sequence used: / - stop gLite and bs services in the CreamCE / - yum update in the argus server / - restart services in the CreamCE / - reboot Argus server after checking that CreamCE was refusing job / submission / - CreamCE still refusing job submission / - policy cache cleaned and reload in Argus service.
Functionality (including start stop of deamons, and which)	WARN	Service did not restart even after reboot. Cleaning the policy cache and reloading policy, restarted everything.
SAM/Nagios/Gstat or any other monitoring framework / (specify the name of the machine)	OK	Services were down for 4 minutes. Shown in Nagios UK.
Interaction integration with other components (specify which)	OK	CreamCE, dgc-grid-43.brunel.ac.uk depends on this service.
Behaviour in production environment (after a few days). Specify VO’s using the service when applicable
Log files: usefulness, clarity, etc., any other comments on where/how to improve them.	WARN	Argus server logs have always show the message: / 2011-10-07 12:33:44.124Z - ERROR [PKIUtils] - keyUsage extension present, but CertSign bit not active.
Error messages: please specify or comment any issues with error messages, if they are not correct, not clear, useful, etc. .		Message mentioned above.