MoU – Milestone Report

Dissemination Report 
(to Dec/Nov 2011)

| Document Link | https://documents.egi.eu/document/938 |
| --- | --- |
| Report by | C Gater, EGI.eu |
| Last Modified | 30/11/2011 |
| Version | V1 |
| Due Date | 11/2011 |
| Delivery Date | 12/2011 |
| MoU URL | https://documents.egi.eu/document/484 |

Abstract This document summaries the dissemination activities relating to the MoUs signed between EGI and IGE.

- TABLE OF CONTENTS

1	OVERVIEW	3

2	IGE	4

3	CONCLUSION	5

# OVERVIEW

Since the start of EGI-InSPIRE, a number of MoUs have been signed with projects and organisations. Most of the MoUs include a joint work plan in the area of dissemination, aiming to disseminate the progress and final results of the collaboration within the EGI and project communities.

The expected outcomes include:

- Advertising the start of the collaboration in each party website with a dedicated static page, article and news release.

- Joint technical sessions at community events disseminating the progress of the results of the collaboration.

- Joint report on dissemination activities including areas such as joint events, materials, publications, news items and press coverage.

For EGI, the start of the collaboration is advertised on the main EGI website on the Collaborations page. An example of a dedicated web page for the collaboration with the CHAIN project can be found online. All MoU signings are announced via the EGI news feed, which is also fed out to our Twitter feed.

The programmes for EGI’s community events can be found on the Indico website. These include all joint sessions, papers, posters and workshops accepted for the programme at EGI’s flagship events, such as the EGI Technical Forum 2010 in Amsterdam, the EGI User Forum 2011 in Vilnius and the EGI Technical Forum 2011 in Lyon.

# IGE

The Initiative for Globus in Europe (IGE) signed the MoU with EGI on January, 20th, 2011 at EGI.eu’s headquarters in Amsterdam. A corresponding article was published on the IGE’s project website by the beginning of the collaboration. In May 2011, the collaboration was supplemented by a Service Level Agreement (SLA).

During the reporting period, the following joint events with common dissemination activities have been conducted:

- First face to face meeting of the European Globus Community Forum (EGCF) which was co-located with the NGI-DE in Garching,

- EGI-UF 2011 (11th to 15th April 2011, Vilnius)

- Joint DCI Summer School (11th to 16th September 2011, Budapest)

- GlobusEUROPE 2011 on September 19th, 2011 at Lyon was co-located with EGI-TF 2011.

Moreover, the next annual meeting of the EGCF will be co-located with EGI-CF 2012 from 26th to 30th March, 2012 in Garching. The related press release and Call for Participation emphasise the strong collaboration between both projects.

In general, there are various links from IGE’s project website to EGI.eu (e.g. About, Link section, Downloads, EGCF).

# CONCLUSION

This document summaries the dissemination activities relating to the MoUs signed between EGI and IGE. Updates will be provided on an annual basis.

http://www.egi.eu/collaboration/

http://www.egi.eu/collaboration/CHAIN.html

http://www.egi.eu/about/news/

http://twitter.com/egi_inspire

https://www.egi.eu/indico/

https://www.egi.eu/indico/conferenceDisplay.py?confId=48

https://www.egi.eu/indico/conferenceDisplay.py?confId=207

https://www.egi.eu/indico/conferenceDisplay.py?confId=452

https://sites.google.com/a/ige-project.eu/public/news-events/news/20110207a

https://sites.google.com/a/ige-project.eu/public/news-events/news/igesignsservicelevelagreementwithegi

http://www.globuseurope.org/